| PS East Area |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Facility Coordinator last week |  |  |  | L. Nevay |  |  |  |  |  |  |  |
| Facility Coordinator this week |  |  |  | N. Charitonidis |  |  |  |  |  |  |  |
| Beam Scheduled |  |  |  |  |  |  |  |  |  |  |  |
| T8 | Yes | T9 |  |  | Yes |  | T10 | Yes |  | T11 | No |
| Beam Availability by Destination (AFT) |  |  |  |  |  |  |  |  |  |  |  |
| Running T8 | 93.8% | T9 |  |  | 92.9% |  | T10 | 92.9% |  | T11 | N/A |
| Facility Status |  |  |  |  |  |  |  |  |  |  |  |
| Summary | T09: Good operation. Electron files tuned for DRD6. Changeover to normal momentum range configuration (reinstallation of diagnostics) planned for Thursday, 10 July. T10: Good operation. T11: P371 (P349) arrived and have begun installation. |  |  |  |  |  |  |  |  |  |  |
| Issues | PAD Access door YEA01.EA1 could not be opened for access to mixed zone on Wednesday. |  |  |  |  |  |  |  |  |  |  |
| Plans | T09: DRD6 → LHCb TORCH. T10: ALICE Timing → ALICE RICH. T11: P371 starting run with liquid hydrogen target. |  |  |  |  |  |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |  |  |  |  |  |  |
|  | Duration |  | 30 minutes |  |  | Preferred date/time |  |  | 9 July 2025, 9:00 |  |  |
| Reason | Install cables for P371 (T11), re-install XCON25 (T09). |  |  |  |  |  |  |  |  |  |  |
| Impact | 30 minutes downtime for East Area (overlaps with T08 regular access). |  |  |  |  |  |  |  |  |  |  |