| Linac 4 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Machine Coordinator last week |  |  | Topaloudis Athanasios |  |  |
| Machine Coordinator this week |  |  | Skowronski Piotr |  |  |
| Statistics |  |  |  |  |  |
| Availability | 97.8% |  |  |  |  |
| Facility Status |  |  |  |  |  |
| Summary | Excellent week |  |  |  |  |
| Issues | - On Wednesday morning, L4T.RQD.011 was unreachable and an intervention was required to exchange the charger controller (~2h). Additionally, trip of L4T.RQD.131 (2’) - On Thursday night, the level-2 RFQ breakdown protection was triggered by a cluster of 3 + 3 break downs (6’) - On Friday night, LT.QFO60 tripped a few times and required expert intervention (1h15’) |  |  |  |  |
| Plans | Normal operation |  |  |  |  |
| Intervention Request |  |  |  |  |  |
| No | Duration |  |  | Preferred date/time |  |
| Reason |  |  |  |  |  |
| Impact |  |  |  |  |  |