| Linac 3 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Machine Supervisor last week |  |  | R. Scrivens |  |  |
| Machine Supervisor this week |  |  | R. Scrivens |  |  |
| Statistics |  |  |  |  |  |
| Availability | N/A % |  |  |  |  |
| Facility Status |  |  |  |  |  |
| Ion species | Pb |  |  |  |  |
| Summary | The source maintenance was finished. The DSO Test (safety compliance test) took place, and the beam permit is approved. The source started up, and first Pb beam was seen on Friday. |  |  |  |  |
| Issues | Source slits (ITL.SLV01_BOTTOM) not moving freely. Being followed up with SY-STI. |  |  |  |  |
| Plans | Source conditioning, and preparation for Machine Learning operation tests with BE-CSS. Beam to LEIR is in September. |  |  |  |  |
| Intervention Request |  |  |  |  |  |
| Yes / No | Duration |  |  | Preferred date/time |  |
| Reason |  |  |  |  |  |
| Impact |  |  |  |  |  |