| SPS North Area |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Facility Coordinator last week |  |  |  |  | J. Bernhard |  |  |  |  |  |
| Facility Coordinator this week |  |  |  |  | M. van Dijk |  |  |  |  |  |
| Beam Scheduled |  |  |  |  |  |  |  |  |  |  |
| H2 | Yes |  |  | H6 |  |  | Yes | K12 |  | Yes |
| H4 | Yes |  |  | H8 |  |  | Yes | M2 |  | Yes |
| Beam Availability by Destination (AFT) |  |  |  |  |  |  |  |  |  |  |
| H2 | 93.2% |  |  | H6 |  |  | 93.2% | K12 |  | 91.5% |
| H4 | 93.2% |  |  | H8 |  |  | 93.2% | M2 |  | 84.8% |
| Planned Target Sharing (ASM) |  |  |  |  |  |  |  |  |  |  |
| T2 | 30 |  |  | T4 |  |  | 50 | T6 |  | 130 |
|  |  |  |  | T10 |  |  | 21 |  |  |  |
| Facility Status |  |  |  |  |  |  |  |  |  |  |
| Summary |  | H2: Beam was stopped on Thursday evening as NP02 did not get the safety clearance on request of the DSO. All safety requirements were fulfilled on Monday and beam permit was reinstated. Stable beam since. H4: Good operation with no issues. H6/H8/M2/P42/K12: In general, good operation with some issues. |  |  |  |  |  |  |  |  |
| Issues |  | M2: Frequent trips of Bend.061.109, main cause of low availability. P42/K12: - Another trip of Bend.043.525 on Thursday causing a radiation alarm and consequently tripping the North Area safety chain. About 20 mins downtime. - During the same night, a vacuum gauge in the first sector of K12 failed which led to an intervention on Friday morning. About 3 h downtime. - Another ODH alarm in ECN3 during the weekend with the same sensor apparently faulty. Fire brigade decided not to enter, and beam was kept on, no downtime. H6/H8: Frequent radiation alarms over the weekend on PAXNA12612 (muons over the CERF roof). Limiting intensity in H6 and H8 helped, but a lot seems to come from TCC2, M2, P42, and primary beam losses upstream as a good part of the radiation stays even with H6 and H8 turned off. |  |  |  |  |  |  |  |  |
| Plans |  | H2: NP02 → LHCB. H4: DRD6 OREO continues. H6: CMS PIXEL + ATLAS BCM PRIME + UZH SNSPD → DRD5 SMSPD. H8: DRD6 IDEA DRC continues. M2: MUonE → MUonE + AMBER. P42/K12: NA62 continues. |  |  |  |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |  |  |  |  |  |
|  |  | Duration |  |  |  | Preferred date/time |  |  |  |  |