| ISOLDE |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Machine Supervisor last week |  |  | Erwin Siesling / Emiliano Piselli |  |  |  |  |  |  |
| Machine Supervisor this week |  |  | Emiliano Piselli / Elefterios Fadakis |  |  |  |  |  |  |
| Beam Scheduled |  |  |  |  |  |  |  |  |  |
| GPS | Yes | HRS |  | Yes |  | HIE-ISO |  |  | No |
| Beam Availability by Destination (AFT) |  |  |  |  |  |  |  |  |  |
| GPS | - % | HRS |  | 97 % |  | HIE-ISO |  | - % |  |
| Facility Status |  |  |  |  |  |  |  |  |  |
| Summary | Report WK32: Monday 11/08/2025 General: - From technical as well as physics point of view a very good week GPS: - Target was changed on Monday 04-08 for the pre-irradiated (no protons from PSB needed) target #897 ThC - Successful delivery of stable 133Cs followed by radioactive 226Ra beam to the GLM collection point as of Tuesday-evening for the IS725 experiment - The run was very successful (factor 17 exceeding their expectation) and stopped on Saturday-afternoon, ahead of schedule (scheduled Monday 11-08). HRS: - Successful delivery of 96Cd to the ISOLTRAP IS745 experiment from target #906 LaC since Tuesday-evening - A derogation to go to 2.5uA proton current was approved during the week and test (RP monitors check) carried out on Friday to be able to run with 2.5uA during the weekend whenever available from PSB. For future derogations the proposal by PSB and ISO coordination is to agree with all other machine physics coordinators well in advance and propose the plan at the FOM meeting before the actual run starts. This avoids misunderstanding and will optimize the protons distribution taken the needs of the other facilities in account. Note: Over the weekend the 2.5 uA was almost all the time available. The users are extremely happy and pass their gratitude to the entire PSB team and coordinators to make this possible. - This ISOLTRAP 96Cd run was scheduled to stop on Monday 11-08 but might be prolonged depending on the next experiment. |  |  |  |  |  |  |  |  |
| Issues | HRS: - Only one issue on Tuesday-night: Loss of communication with the HT1 / HRS High Voltage controller. Reboot of the FEC solved it. GLM: - An assumed outgassing effect of a sample holder out of Teflon appeared to be a small leak of the flange of the collection point. VSC had been asked to increase the threshold which was not necessary in the end (many thanks to Jose Ferreira Somoza who assisted from his holiday address) Other: - An increase of temperature in the hall is probably caused by clogged filters in the HVAC system. CV will intervene during the target change on Monday-afternoon which will then be transparent to the users. |  |  |  |  |  |  |  |  |
| Plans | GPS run stop and target change on Monday 11/08 in the frame of preparations of the upcoming ISS HIE ISOLDE run on 94Kr HRS ISOLTRAP run might be prolonged but for now scheduled to stop and change to MIRACLS for stable Cd on Monday 11-08. Target change foreseen for Wednesday 13-08 |  |  |  |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |  |  |  |  |
| Yes / No | Duration |  |  |  | Preferred date/time |  |  |  |  |
| Reason |  |  |  |  |  |  |  |  |  |
| Impact |  |  |  |  |  |  |  |  |  |