| PS |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Machine Coordinator last week |  |  | B. Mikulec |  |  |  |  |  |  |  |
| Machine Coordinator this week |  |  | E. Maclean |  |  |  |  |  |  |  |
| Beam Scheduled |  |  |  |  |  |  |  |  |  |  |
| East Area | Yes | nTOF |  | Yes |  | AD | Yes |  | SPS | Yes |
| Beam Availability by Destination (AFT) |  |  |  |  |  |  |  |  |  |  |
| AD | 95.7% | EA N |  | 95.6% |  | EA T8 | 95.6% |  | EA T9 | 95.6% |
| nTOF | 95.7% | SPS |  | 95.7% |  |  |  |  |  |  |
| Facility Status |  |  |  |  |  |  |  |  |  |  |
| Summary | Very good week apart from one machine access. |  |  |  |  |  |  |  |  |  |
| Issues / Improvements | Issues: - Monday 4h beam stop to repair C80.88 (driver) - Wire scanner BWS65H not working since Thursday morning, awaiting return of specialist for analysis (in addition to broken BWS54H); affects MTE measurements Improvements: - Setting harmonisation of 12b BCMS beam with 48b (with SPS) - Setting harmonisation of EAST_N and EAST_T9 cycles - Supporting ShiP MD and 8b4e LIU MD, as well as solving issues for some exotic MDs - Successful test of improved double-splitting optimiser during 8b4e LIU MD - Successful test of special large optics for an upcoming EAST_T8 run (LHCb PMT irradiation) - Prepared a cycle for EAST_T9 with half of the spill length (will be used for a run starting 20th of August) - Beams checked for tomorrow’s HiRadMat test |  |  |  |  |  |  |  |  |  |
| Plans |  |  |  |  |  |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |  |  |  |  |  |
| Yes | Duration | 1h |  |  | Preferred date/time |  |  | Not urgent; awaiting another beam stop |  |  |
| Reason | Gap relay exchange of C10-51 |  |  |  |  |  |  |  |  |  |
| Impact |  |  |  |  |  |  |  |  |  |  |