| LHC |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Machine Coordinator last week |  |  | M. Solfaroli |  |  |
| Machine Coordinator this week |  |  | H. Timko |  |  |
| Statistics |  |  |  |  |  |
| Availability | 73.3% |  |  | Stable Beam Ratio | 59.7% |
| Facility Status |  |  |  |  |  |
| Summary | On Monday, Civil Engineer test for the Meyrin ESII school located over cell 24R8 in S81 done in STABLE BEAMS. NO visible effect from the drilling! A spurious beta* interlock on TCTPV.4R2.B2 (again!) dumped the fill while an intervention on a SPS-MKP to replace a PFN clipper was ongoing (10h between 10am to 10am). This resulted in a stop of ~9h. Physics fill over night. End of fill test (at 120urad xing angle) showed a 4% effect (CMS -3%, ATLAS +1%) when moving the beam spot longitudinally by 2.5cm (to the value of last year). Physics after a short QPS access. On Wednesday a 12h intervention (8am - 8pm) took place on the LINAC4 to exchange a source valve and on the PS to exchange a WS. Unfortunately the plan to bridge the intervention with a fill did not work, due to a (training?) quench occurred on a 600A corrector (RQSX3.L1). The next 48h were caracterised by dumps of progressively longer (though still short) fills, caused by all different actors of superconducting circuits: earth fault detected by RB.A78 power converter (problem traced to a bad insulation on a EN/EL cable routing to the earth fault detection system, possibly at the origin of the trips of RB.A78 in July/August 2023), trip of the busbar quench detector (nQPS) of RB.A12 (SEU?) and PIC-AUG loop in P6 (power supply replaced). Very high availability over the weekend with consecutive fills only interrupted by a quick access for ALICE and a trip of the RF line 6B2 at the start of the ramp. |  |  |  |  |
| Issues | No “permanent” issue |  |  |  |  |
| Plans | Continue production until 1st September |  |  |  |  |
| Intervention Request |  |  |  |  |  |
| SND emulsion exchange | Duration | ~4h |  | Preferred date/time | As early as possible |