| PS nTOF |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Facility Coordinator last week |  |  | A.Manna |  |  |
| Facility Coordinator this week |  |  | A.Manna |  |  |
| Beam Requested |  |  |  |  |  |
| Yes |  |  |  |  |  |
| Facility Status |  |  |  |  |  |
| Summary | Week 34 On Tuesday 19.08 we received the institutional visit from Prof. A.Meyer from Institute Laue Langevin. On Thursday 21.08 the plan of measurements of the second part of the year has been presented to RP. Smooth data taking in all experimental areas - In EAR1: study of neutron induced fission reactions on a 241Pu sample - In EAR2: measurement of 41Ca(n, p) - In the NEAR: Activation measurements |  |  |  |  |
|  | No issues |  |  |  |  |
| Plans | Week 35 Beam stop scheduled for Wednesday 27.08, to access to the NEAR station to change sample to be irradiated. Minor and short interventions in EAR1 and EAR2. |  |  |  |  |
| Foreseen Beam Stop |  |  |  |  |  |
| Yes | Duration | 8 h |  | Date/Time | 27.08 - 8.00-16.00 |