| LHC |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Machine Coordinator last week |  |  | H. Timko |  |  |
| Machine Coordinator this week |  |  | X. Buffat |  |  |
| Statistics |  |  |  |  |  |
| Availability | 86.0 % |  |  | Stable Beam Ratio | 69.2 % |
| Facility Status |  |  |  |  |  |
| Summary | Proton-proton physics production all week. On Monday afternoon, had a 5 h stop for the SND emulsion exchange. Once the machine was ready for injection, the PS had to switch to the spare 40 MHz cavity causing 1.5 h downtime. After this, beam was back with degraded beam quality (more intensity spread). The first two fills on the night from Monday to Tuesday were dumped by trips of the RF M1B2 caused by electrical perturbations. Another short fill followed, dumped by a spurious BIC glitch on the crystal collimator. The PS access for the 40 MHz repair on Tuesday was bridged with a long fill. The next two fills overnight were dumped by a QPS and a PC fault on RQT12.L1B1. Wednesday was dominated by a long fill where the beta* levelling test without offset levelling showed that the luminosity in-balance between IP1 and IP5 likely comes from waist shift in the IP. A short and smooth access for ALICE was done in the evening. This was followed by a long physics fills over Thursday, with a quick access for RF between fills. On Thursday evening, filling was difficult due to 800 MHz trips in the SPS and the fill ended prematurely due to cavity 3B2 HOM temperature interlock. On Friday, a first long fill was dumped by OP. The second fill was dumped by an electrical glitch and several systems needed recovery. Saturday’s production broke ATLAS and CMS 24-h records with two long fills. On Sunday early morning, an intervention was needed for the ADT crate of B1H modules. The subsequent fill was kept short to allow for a follow-up intervention on the ADT, which was resolved quickly. Unfortunately, the MKI2 FIB interlock card went into fault and prevented injection. A long intervention in P2 followed. Finally, another short fill with 3 h in stable beams could be added before starting the MD#2 block. |  |  |  |  |
| Issues |  |  |  |  |  |
| Plans | LHC MD#2 (Mon-Thu), with CMS magnet cold box regeneration in parallel Friday 9:00 – 15:00 x-rays for elliptic vacuum modules in LSS5 Then back to p-p physics production |  |  |  |  |
| Intervention Request |  |  |  |  |  |
| Yes / No | Duration | 6 h |  | Preferred date/time | Friday 9:00 – 15:00 |