MINUTES

# FCC-ee Layout and Optics Design Working Group 
MEETING No. 5

2025-05-28

Chair: G. Roy

Speaker: G. Roy, J. Bauche, J. Keintzel

Participants in person: J. Bauche, G. Broggi, C. Goffing, R. De Maria, K. Hanke, S. Kostoglou, D. Laurent, A Lechner, M. Liebsch, T. Mori, S. Rimjaem, G. Roy, R. Tomas Garcia, L. Valle, W. Van Goethem, F. Valchkova, A. Vorozhtvsov, F. Zimmermann

Participants in zoom: H. Bartosik, S. Bartolome, Y. Dutheil, C. Garcia, B. Humann, G. Iadarola, G. Katsanevakis, J. Keintzel, G. Nigrelli, S. Pittet, M. Vanwelde, L. Von Freeden, J. Wenninger

# Introduction (G. Roy)

G. Roy began with an overview of the FCC week, highlighting the significant progress made by all teams and the transition from conceptual design towards technical design as we enter the pre-TDR phase.

An important issue is the length of the dipoles that exceeds the limit of 12 m both in the GHC and LCC lattices. The splitting of the dipoles is important both for the magnet group but also for the shielding design, which requires the precise split of the dipoles to determine their distribution in the half cells. The optics must be updated to reflect the dipole cuts, which will require a slight rematching of the optics.

In addition, a series of master classes on optics design for FCC-ee will be organized for both LCC and GHC optics during the summer. These sessions will focus on sharing the conceptual design process of the optics from K. Oide and P. Raimondi to the younger researchers.

# LCC vs GHC comparison: Magnets (J. Bauche)

## Layout Considerations

J. Bauche and the magnet team have already started a comparison between the two optics based on the Twiss files provided by G. Roy. LCC has longer arc cells, with 30 m dipoles that can be split into three 10 m units. GHC uses 24 m dipoles, that can be split into two 12 m units. The 12 m constraint arises from vacuum chamber production limitations and other constraints such as tunnel shaft (to be confirmed by integration and civil engineering) and logistics in case the magnets have to be transported overseas in standard shipping containers.

LCC has shorter Short Straight Sections (SSS): In the LCC design, QD magnets are shorter than QF magnets and both are shorter than the GHC QF and QD. Sextupoles in LCC are also significantly shorter.

Another key difference is that LCC uses the same quadrupole polarity for electron and positron beams (either FF or DD) at the same longitudinal position, which is incompatible with GHC’s twin-aperture design (FD or DF). A possible workaround is the "shifted LCC" configuration, where the lattice is offset by half a cell to produce alternating QD-QF polarities for the two beams. This adjustment requires an additional 60 cm QF, in addition to the standard 1.8m twin-aperture QF-QD and introduces an empty space adjacent to the QD (that could be useful for other purposes such as standalone vertical correctors).

From the analysis, J. Bauche concludes that LCC requires more dipoles and fewer and shorter SSS magnets compared to GHC. It must be noted that dipoles are cheaper to produce than SSS magnets so this has a positive impact on the cost. He also calculated the cost per cumulative integrated field, taking into account the length of each magnet. Overall, from a first estimation, a cost reduction of ~30% is estimated from the magnets of the LCC optics with respect to GHC, primarily due to the reduced number and length of quadrupoles and sextupoles.

Furthermore, LCC requires fewer sextupole circuits, thanks to the long strings of magnets connected in series along the arcs. This will have a significant impact on the powering circuits, which is one of the main drivers of the power converter cost and this is not included at the moment in the analysis.

## Mechanical Design

Dipoles: The dipoles for LCC and GHC will have the same cross-section. The main difference lies on the length of the magnets and the distribution of SR absorbers and shielding that will define the number of dipoles per half-arc cell. Although LCC uses three dipoles per half-cell compared to two in GHC, J. Bauche explains that this does not necessarily result in a linear increase of the number of supports. The actual number strongly depends on the placement of SR absorbers and shielding within the half-cell that requires detailed studies.

Quadrupoles: GHC is based on a twin-aperture configuration with opposite polarities (F-D or D-F) with two main coils and 8 separate trim coils. LCC’s same-polarity configuration (F-F or D-D) requires four main coils and four embedded trims, simplifying production. However, it must be noted that same polarity twin aperture quadrupoles require twice ampere-turns compared to the GHC quadrupole design.

Sextupoles: The sextupoles for LCC and GHC will have the same cross-section but different lengths. One of the main points, which does not impact magnet design, is the reduced number of sextupole circuits in the LCC arcs.

Correctors: At the moment, the baseline is to consider correctors as trim coils within the sextupoles. However, this generates significant multipoles and it remains to be determined whether this is acceptable from the beam dynamics point of view. If not, standalone correctors will be required.

From a power consumption perspective, the LCC same polarity quadrupole design consumes 40% more power compared to GHC due to the increased ampere-turns, but sextupole power consumption is 60% lower due to the reduced length. Overall, the higher quadrupole power consumption is balanced by the shorter and fewer magnets in the LCC’s SSS.

To conduct a more detailed analysis:

- A complete lattice description is needed, including technical and experimental insertions for all operational phases, especially if reconfiguration is required for specific modes. Magnet length, field, powering scheme (series/single) and inter-beam distance (impacts choice of twin vs. separate magnets) must be specified.

- Input is needed for the distribution of SR absorbers and radiation shielding, which affects the total mass to be supported.

- From an ABP perspective: field quality, tapering amplitude and granularity and alignment requirements between the two lattices must be evaluated.

- The comparison criteria will include magnet design, quantity and types, complexity, support requirements, space constraints and production aspects.

- Output: A comparative analysis of CAPEX and OPEX, as well as the production challenges for each optics configuration.

## Discussion

- R. Tomas Garcia asked about embedding H-correctors in dipoles and J. Bauche confirmed this is feasible. The design for vertical correctors still needs to be defined and whether standalone vertical correctors are needed.

- R. Tomas Garcia asked about potential needs for sextupole tapering in LCC. J. Bauche replied that we could in principle use the corrector power converters in the sextupoles for tapering and that this will be further studied.

- F. Zimmermann asked whether twin aperture quadrupoles still offer advantages or if separate quadrupoles should be considered. J. Bauche replied that the impact of having separate quadrupoles has not yet been assessed and it might be favourable in the case where an increased inter-beam distance is required. F. Zimmermann added that this could offer additional tuning flexibility (tuning separately the two beams and the two planes). A. Lechner asked if in this case the magnet will be larger and if there will be issues with Integration. J. Bauche replied that the main issue is not the width but the inter-beam distance and this aspect needs to be checked with Integration.

- A. Lechner mentioned that the exact location of the SR absorbers and shieldings and their distribution along the dipoles (and the supports that will be needed) needs to be studied in detail. J. Bauche added that it is a matter of cost optimization and the aim should be to have the minimum number of components and their distribution can be optimized based on cost.

- S. Kostoglou asked if the 30% quoted cost reduction of LCC w.r.t to GHC also includes the cost reduction due to the lower number of power converters needed for the sextupoles in the LCC lattice. J. Bauche replied that this number includes only the magnets and not other aspects such as power converters or cabling.

# LCC vs GHC comparison: Tuning (J. Keintzel)

J. Keintzel first presented an overview of the tuning studies and the work that has been done for the GHC and LCC lattices. She mentioned that the studies have mainly focused on the Z mode and a few studies have also been done for ttbar. Optics studies for the quantitative comparison between the two have already started based on the currently available versions of the two optics. Once a complete version is available, the team will transition to using those for further studies.

The feedback from other groups includes optics, EPOL, beam-beam, collimation, magnet group, alignment group, mechanical group, RF group, BI, MDI, ABT and power converters.

The criteria will include the sensitivity and tunability to mis-alignments and errors, the evaluation of ballistic and relaxed optics for the two lattices and the number and structure of tuning knobs.

As a first step, the comparison will be done arc vs arc and IR vs IR for the Z energy and for the two lattices. An estimated timeline to have first LCC tuning and multipole sensitivity results is autumn 2025. The next steps will be defined based on these studies.

## Discussion

- G. Roy confirmed that the GHC optics are available and matched for all energy points. He emphasized that sensitivity to alignment and magnetic errors, especially in the arcs, will be a key aspect in the comparison. Full optics, including insertions, are expected by the end of summer

- R. Tomas noted that the insertions such as for example collimation are less critical for tuning studies. G. Roy added that collimation studies require complete optics including insertions to allow a comparison between the two optics.

- G. Roy mentioned that an open question is whether we use universal insertions or develop dedicated ones. He also pointed out that, in the current IR optics, the LCC provides less space for elements such as the polarimeter and compensation solenoid.

- T. Mori mentioned that there is a difference in the IP position between the GHC and LCC designs relative to the Booster. G. Roy confirmed that this is the case but that this can be tuned. The IP for both designs should be placed in the center of the experimental cavern and be compatible with FCC-hh. The Booster is currently based on the GHC design, where it is routed outside the, but it will be moved to the inside. These differences can be resolved through layout adjustments.

The next meeting will take place on the 12th of June

Minutes reported by Sofia Kostoglou on 2025-05-31.