## Slide 1: SHA-2 and RFC proxy support
GDB
2012-01-11 + updates
Maarten Litmaath
CERN

## Slide 2: The problem
IGTF would like CAs to move from SHA-1 to SHA-2 signatures ASAP, to anticipate concerns about the long-term safety of the former
  See https://twiki.grid.iu.edu/bin/view/Security/HashAlgorithms
dCache and BeStMan use JGlobus 1.x, which does not support SHA-2
  Not easy to add
  That (dead) code also has performance issues
JGlobus 2.x does support SHA-2, but appears to support only RFC proxies and _not_ the Globus legacy proxies being used today
  Legacy support would not be easy to add
  Who might actually do it ?
JGlobus 2.x also cannot handle CAs that still have the emailAddress attribute in their DN or signing policies
  WLCG currently relies on 3 such CAs with ~130 users in total

## Slide 3: Current state of affairs and ideas
There are various pieces of middleware and experiment-ware that need to be made ready for SHA-2 or RFC proxy support
  SHA-2: dCache, BeStMan (RFC proxies already supported by these)
  RFC: Argus, CREAM, WMS, DIRAC, …  SHA-2 should work, not tested…
For EMI products the current time line is the EMI-2 release in April/May
  OSG ?
It may be many weeks before the affected products can be endorsed by UMD for generic deployment on EGI sites  run into the summer holidays
  EMI-2 is a major release with many changes
During the whole time the LHC run will be ongoing and nobody will be keen on significant upgrades  rather target December
Nobody wants to upgrade right before the Xmas period, so we end up in early 2013, right after the winter conferences…
We would have a year to get the 3 CAs fixed
  Affected users could also use their CERN CA certificates instead
  Affected services would not have an obvious alternative

## Slide 4: Phases and milestones (1)
1. Deployment of SW supporting RFC proxies
  Proxy usage:
    Legacy
    RFC  only in special tests
    SHA-2  only in special tests
  SW supports:
    Legacy
    RFC  maybe
    SHA-2  maybe
  Milestone:
    All deployed SW supports RFC proxies
  Additional goal:
    All deployed SW supports SHA-2, except dCache and BeStMan

## Slide 5: Phases and milestones (2)
2. Switch to RFC proxies and upgrade dCache and BeStMan
  Proxy usage:
    RFC
    SHA-2  only in special tests
  SW supports:
    RFC
    SHA-2  maybe
  Milestone:
    All deployed SW supports SHA-2
3. Introduce SHA-2 CAs