## Slide 1: FTA/FTN BPM project: plans and open points after the MTP arbitration
Chiara Pasquino, Andrea Boccardi
02/06/2025

## Slide 2: Pre MPT understanding on BI (and OP) side
FTN
Agreement on ALPS electronics
Pre-DIC and pre-DIF done in 2024
Integration seemed not too problematic
BPKG compatible with the line
Support on BI side of the request for 2025 MTP

## Slide 3: Pre MPT understanding on BI (and OP) side
FTA
Agreement on ALPS electronics
Pre-DIC and pre-DIF done in 2024
Integration seemed rather problematic
No existing BPM design available
No resources in BI-BP and BI-ML to have a design to install in LS3
No support on BI side for this request in the 2025 MTP for a delivery in LS3

## Slide 4: Approved MTP request
The approved MTP request:
Includes both lines
The budget profile for the BI contribution is the very first one BI provided (not the one discussed with Brennan and Rhodri at the beginning of 2025)

## Slide 5: Plans
Create two PLAN activities and change the pre-DICs and pre-DIFs into DICs and DIFs
  For BOTH lines
Prepare the production for the electronics for BOTH lines
ECR to be prepared asap
Prepare the production for the BPKG (FTN) and their support
Look for resources in BI (both BP and ML) for the design of the FTA BPMs
  Design, validation, production and installation timelines to be defined (with an end beyond LS3)
Prepare an updated spending profile