## Slide 1: Requirements for GLUE 2.0
Maria Alandes Pradillo, CERN
CERN IT Department, Grid Technology Group
GDB 12th December 2012

## Slide 2: Overview
Introduction
GLUE 2.0 deployment status
GLUE 2.0 validation
GLUE 2.0 clients: ginfo
Static vs Dynamic vs Metadata in GLUE 2.0
GLUE 2.0 in OSG
Conclusions

## Slide 3: Introduction
This presentation is based on the discussions held at the Information System meeting with users
  Monthly meeting
  IS experts, experiments, EGI and OSG
  First meeting last week:
    https://indico.cern.ch/conferenceDisplay.py?confId=220247
General twiki page tracking user requirements
  https://twiki.cern.ch/twiki/bin/view/EGEE/ISUserReq

## Slide 4: Glue 2.0 deployment status
Chart: 
| GLUE 2.0 | No GLUE 2.0
GLUE 2.0 Deployment in WLCG | 108 | 50
Chart: 
| EGI | OSG | Others
WLCG sites not publishing GLUE 2.0 | 12 | 28 | 10
10 EGI sites more are publishing GLUE 2 since November GDB

## Slide 5: GLUE 2.0 validation short term
On going work to implement EGI profile document for GLUE 2.0 in glue-validator
  http://go.egi.eu/glue2-profile
    One test per attribute
Short-term: Integrate glue-validator in SAM
  Monitor GLUE 2.0 compliance
  Plan:
    Request EGI to include glue-validator as a SAM probe  DONE
    After approval, include glue-validator probe in the SAM release  Ideally January release
    Start to monitor glue-validator errors as soon as the SAM release is deployed in the different Nagios instances  Ideally end of January

## Slide 6: GLUE 2.0 validation long term
Long-term: Integrate glue-validator in the resource BDII
  Enforce more strict checking of GLUE 2.0 compliance before publication
    glue-validator runs in the resource BDII
    Resource BDII only publishes GLUE 2.0 compliant information and publishes nothing otherwise.
  Plan:
    Integration of glue-validator with resource BDII in January 2013.
    Integration of the new version of the resource BDII in all the other MW services:
      This could take several months
      Deployment in EGI could many more months

## Slide 7: GLUE 2.0 clients: ginfo
New version of ginfo
  Extended use cases, not only Service Discovery
  Will implement most popular Information System queries
    Feedback from experiments based on current use:
      Current ldapsearch queries
      Current lcg-info/lcg-infosites queries
  Feedback being collected
    Development plan will be defined soon

## Slide 8: Static vs Dynamic vs Metadata in GLUE 2.0
Use cases from experiments to be collected in the next Information System meeting with users
  Which information is needed?
  Static data can be provided by GOCDB?
  Dynamic data can be provided with messaging?
Feedback for ginfo will be very useful
  Which GLUE 2.0 attributes are actually important

## Slide 9: GLUE 2.0 in OSG
No request from OSG stakeholders to implement GLUE 2.0
GLUE 2.0 needs to be proven in EGI
  It has to be widely deployed
  Users have to trust GLUE 2.0 Information
  Clients and information providers need to work
    Work is on going as presented in the previous slides!

## Slide 10
Conclusions
On going effort to:
  Deploy GLUE 2.0
  Validate GLUE 2.0 information
  Provide client tools
Use cases from experiments will show the way to evolve the current architecture of the IS
Successful GLUE 2.0 in EGI is needed to involve OSG