## Slide 1: Floating Machine Development Week 40
R. Assmann
for the LHC MD coordination team (R. Assmann, Frank Zimmermann, Giulia Papotti)
LPC, 03.10.2011

## Slide 2: Schedule
4.10.: Discussion in LSWG with input/clarifications/requests from MD teams (round-table)
5.10.: Discussion of draft list in LMC
Week 2.10.-8.10.: Large pile-up MD. Floating MD #1: 25ns setup
Week 9.10.-15.10.: Floating MD #2: 25ns setup
18.10.: Discussion in LSWG with detailed presentations from MD teams. Start MP procedure.
19.10.: Discussion in LMC. Approval of plan for MD#4.
MD#4: Oct 30, 6am - Nov 4, 6am.

## Slide 3: Introduction
Scheduled 168h of more MD time in 2011:
  120h in MD block #4.
  48h in floating MD‘s (scheduled during physics run).
We could have scheduled another 230h (see list) and more (in your requests that we already reduced)...
Not everything can be done!
We will also have MD time in 2012! Will ask for new requests for next year, which should take into account results achieved in 2011.
All this depends on your input to us!

## Slide 4: Present Draft List (to be discussed this week)
Short MD description | Time | Time from MD#4 | Time from floating MD
 | [h] | [h] | [h]
Theme: Running with 25ns or 50ns? |  |  | 
Large Pile-Up (from MD3, on physics time) (3.5TeV) | 9 | 0 | 0
25ns: injection + ADT set-up (450GeV) | 12 | 0 | 12
25ns: setup up to ≥48b, quality check, ramp 24b, squeeze, collision, SB (3.5TeV) | 12 | 0 | 12
25ns: 450GeV, observation, e-cloud (450GeV) | 4 | 4 | 0
25ns: ramp 48b, squeeze, collide, LR beam-beam test, scraping test for beam shape (3.5TeV) | 8 | 8 | 0
Theme: Operational efficiency, new working points, preparation for ions |  |  | 
Ions: p-Pb test, rephasing, radial loop (450GeV) | 16 | 16 | 0
Combined ramp and squeeze (3.5TeV) | 8 | 8 | 0
Beam instrumentation (3.5TeV) | 8 | 8 | 0
Tune working points: integer to half-integer (450GeV) | 8 | 8 | 0
TDI vacuum issues (450GeV) | 8 | 8 | 0
Theme: Machine analysis, future upgrades |  |  | 
Injection stability and losses for HW upgrades (LIU) (450GeV) | 8 | 0 | 8
ATS optics dry run (HL-LHC) (3.5TeV) | 3 | 0 | 3
ATS pre-squeeze to 0.4m and tight collimation settings (LHC) (3.5TeV) | 10 | 10 | 0
ATS squeeze to 0.1m in IR1 and IR5 (HL-LHC) (3.5TeV) | 6 | 6 | 0
Quench margin at injection (LHC) (450 GeV) | 4 | 4 | 0
Quench margin at 3.5 TeV (HL-LHC) (3.5TeV) | 8 | 8 | 0
Longitudinal RF stability (LHC) (3.5TeV) | 8 | 8 | 0
Large Piwinsky Angle (HL-LHC) (450GeV) | 8 | 0 | 8
Non-linear dynamics (LHC) (450GeV) | 8 | 8 | 0
Overhead/Reserve | 21 | 16 | 5
Total | 177 | 120 | 48
Available |  | 120 | 48
This week
To be moved to regular MD?

## Slide 5: Present Draft List
Short MD description | Time | Time from MD#4 | Time from floating MD
 | [h] | [h] | [h]
Theme: Running with 25ns or 50ns? |  |  | 
Large Pile-Up (from MD3, on physics time) (3.5TeV) | 9 | 0 | 0
25ns: injection + ADT set-up (450GeV) | 12 | 0 | 12
25ns: setup up to ≥48b, quality check, ramp 24b, squeeze, collision, SB (3.5TeV) | 12 | 0 | 12
25ns: 450GeV, observation, e-cloud (450GeV) | 4 | 4 | 0
25ns: ramp 48b, squeeze, collide, LR beam-beam test, scraping test for beam shape (3.5TeV) | 8 | 8 | 0
Theme: Operational efficiency, new working points, preparation for ions |  |  | 
Ions: p-Pb test, rephasing, radial loop (450GeV) | 16 | 16 | 0
Combined ramp and squeeze (3.5TeV) | 8 | 8 | 0
Beam instrumentation (3.5TeV) | 8 | 8 | 0
Tune working points: integer to half-integer (450GeV) | 8 | 8 | 0
TDI vacuum issues (450GeV) | 8 | 8 | 0

## Slide 6: Present Draft List
Short MD description | Time | Time from MD#4 | Time from floating MD
 | [h] | [h] | [h]
Theme: Machine analysis, future upgrades |  |  | 
Injection stability and losses for HW upgrades (LIU) (450GeV) | 8 | 0 | 8
ATS optics dry run (HL-LHC) (3.5TeV) | 3 | 0 | 3
ATS pre-squeeze to 0.4m and tight collimation settings (LHC) (3.5TeV) | 10 | 10 | 0
ATS squeeze to 0.1m in IR1 and IR5 (HL-LHC) (3.5TeV) | 6 | 6 | 0
Quench margin at injection (LHC) (450 GeV) | 4 | 4 | 0
Quench margin at 3.5 TeV (HL-LHC) (3.5TeV) | 8 | 8 | 0
Longitudinal RF stability (LHC) (3.5TeV) | 8 | 8 | 0
Large Piwinsky Angle (HL-LHC) (450GeV) | 8 | 0 | 8
Non-linear dynamics (LHC) (450GeV) | 8 | 8 | 0
Overhead/Reserve | 21 | 16 | 5
Total | 177 | 120 | 48
Available |  | 120 | 48

## Slide 7: Received Requests: Not Scheduled I
Short MD description | Time
 | [h]
Beam-Based Measurement of the Waveform of the LHC Injection Kickers | 6
Improving Collimator Setup Speed at 3.5 TeV | 8
Measurement combined cleaning efficiency | 8
Crossing schemes | 24
Instability and transverse impedance | 24
Quench test at 1.38 TeV | 5
Wire breakage with ion beams | 2
Q' decay vs powering history | 17

## Slide 8: Received Requests: Not Scheduled II
Short MD description | Time
 | [h]
UFO's at MKI's | 8
Quench test with wire scanner | 8
Collimation scraping | 8
Tight collimator settings: orbit control | 12
Commissioning 1T feedback | 8
Rephasing tests (RF) | 4
Movements of the inner triplet with beam at injection | 8
TCDQ alignment and TCT transmission during asynchronous dump | 8

## Slide 9: Received Requests: Not Scheduled III
Short MD description | Time
 | [h]
Transverse noise | 8
Tune scane WP | 8
Beam loss measurements with different collimator settings | 16
Alignment and protection of long absorbers (can be done 2012) | 8
45 degree crossing at LHCb (25ns) | 16
Transfer and injection of Q20 beam into LHC (first part can be done in shadow if LHC down) | 8
25ns studies | 8
Total | 230

## Slide 10: Present Draft List
Short MD description | Time | Time from MD#4 | Time from floating MD
 | [h] | [h] | [h]
Theme: Running with 25ns or 50ns? |  |  | 
Large Pile-Up (from MD3, on physics time) (3.5TeV) | 9 | 0 | 0
25ns: injection + ADT set-up (450GeV) | 12 | 0 | 12
25ns: setup up to ≥48b, quality check, ramp 24b, squeeze, collision, SB (3.5TeV) | 12 | 0 | 12
25ns: 450GeV, observation, e-cloud (450GeV) | 4 | 4 | 0
25ns: ramp 48b, squeeze, collide, LR beam-beam test, scraping test for beam shape (3.5TeV) | 8 | 8 | 0
Theme: Operational efficiency, new working points, preparation for ions |  |  | 
Ions: p-Pb test, rephasing, radial loop (450GeV) | 16 | 16 | 0
Combined ramp and squeeze (3.5TeV) | 8 | 8 | 0
Beam instrumentation (3.5TeV) | 8 | 8 | 0
Tune working points: integer to half-integer (450GeV) | 8 | 8 | 0
TDI vacuum issues (450GeV) | 8 | 8 | 0

## Slide 11: Present Draft List
Short MD description | Time | Time from MD#4 | Time from floating MD
 | [h] | [h] | [h]
Theme: Machine analysis, future upgrades |  |  | 
Injection stability and losses for HW upgrades (LIU) (450GeV) | 8 | 0 | 8
ATS optics dry run (HL-LHC) (3.5TeV) | 3 | 0 | 3
ATS pre-squeeze to 0.4m and tight collimation settings (LHC) (3.5TeV) | 10 | 10 | 0
ATS squeeze to 0.1m in IR1 and IR5 (HL-LHC) (3.5TeV) | 6 | 6 | 0
Quench margin at injection (LHC) (450 GeV) | 4 | 4 | 0
Quench margin at 3.5 TeV (HL-LHC) (3.5TeV) | 8 | 8 | 0
Longitudinal RF stability (LHC) (3.5TeV) | 8 | 8 | 0
Large Piwinsky Angle (HL-LHC) (450GeV) | 8 | 0 | 8
Non-linear dynamics (LHC) (450GeV) | 8 | 8 | 0
Overhead/Reserve | 21 | 16 | 5
Total | 177 | 120 | 48
Available |  | 120 | 48

## Slide 12: Discussion
What should NOT be done and what MUST still be done in 2011?
  Scheduled 168h of more MD time in 2011.
  We could have scheduled another 230h (see list) and more (in your requests that we already reduced)...

## Slide 13: Thank you...

## Slide 14: Scheduled & not yet scheduled MD Requests status August 2011
times in hours
(incl. possible ramp down)
allocated in:
1st MD block
2nd MD block
3rd MD block
Appendix 1 – MD List (Status Aug. 2011)

## Slide 15
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
45 degree crossing at LHCb (25ns) | W. Herr and T. Pieloni | 2 | 0 | 16 | 3500 | physics | LHC nominal | RA, GP
Beam-Beam Limits | W. Herr and T. Pieloni | 5 | 40 | 0 | 450, 3500 | 5e12 | LHC nominal | RA, GP
Crossing Scheme | F. Zimmermann, R. Calaga, W. Herr and T. Pieloni | 2 | 0 | 24 | 450, 3500 | 1.7e13 | HL-LHC | SR, RA, GP
Large Piwinski Angle (LPA) | S. Fartoukh, F. Zimmermann | 2 | 8 | 8 | 450 | 3e11 | HL-LHC | SR
Transverse noise, coherent beam-beam instability and beam-beam emittance growth | W. Herr and T. Pieloni | 1 | 8 | 0 | 3500 | 5e12 | LHC nominal | RA, GP
Operation tune close to half-Integer | R. Calaga, W. Herr, T. Pieloni, R. Steinhagen | 2 | 0 | 16 | 450, 3500 | 1e12 | HL-LHC | RA, GP
Tune scan for beam-beam optimization, lifetime and losses | W. Herr, T. Pieloni, R. Assmann, R. Steinhagen | 2 | 8 | 8 | 450, 3500 | 6e12 | LHC nominal + HL-LHC | RA, GP
beam-beam MD’s
total: 134 h
6 (EOF)
8+17+16
1
8

## Slide 16
optics MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
ATS | S. Fartoukh | 6 | 24 | 24 | 450, 3500 | 1e10 | HL-LHC | SR
Un-squeeze to 90 m | Helmut Burkhardt | 1 | 8 | 0 | 3500 | 1e10 | Commissioning leftover | SR
Emittance growth. Life-time and emittance dependence on chromaticity at 450 and 3.5 TeV | R. Steinhagen, F.Roncarolo, V.Kain, B. Goddard | 2 | 8 | 0 | 450, 3500 | 2e13 | LHC nominal | VK
Non-linear dynamics studies: various studies. Measurement of single-particle dynamic aperture | F. Schmidt, M. Giovannozzi | 3 | 8 | 16 | 450, 3500 | 1e10 | LHC nominal | SR
Collision tunes at injection and ramp | R. Tomas | 1 | 6 | 0 | 450 | 1e10 | LHC nominal | SR
Single beam parameter evolution | G. Papotti | 1 | 4 | 0 | 3500 | 1.15e11 | LHC nominal | GP
total: 98 h
14+14
10
8
12

## Slide 17
e-cloud MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
total: 36 h
Intensity limitations from electron cloud in the LHC | G. Arduini | 1 | 36 | 36 | 450 | 3e14 | Commissioning leftover | x
7
mC priority

## Slide 18
operational MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
total: 12 h
Combined ramp and squeeze | S. Redaelli | 2 | 6 | 6 | 450, 3500 | 1e10 | Commissioning leftover | SR

## Slide 19
IR MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
total: 32 h
Movements of the inner triplet with beam at injection | S. Redaelli | 1 | 0 | 8 | 450 | 1e10 | Commissioning leftover | SR
BPM offset determination for triplet BPMs | J. Wenninger | 2 | 16 | 0 | 450 | 1.2e11 | LHC nominal | x
Triplet aperture measurements at 3.5 TeV | S. Redaelli | 1 | 0 | 8 | 3500 | 1e10 | Commissioning leftover | SR
8
10

## Slide 20
injection & injection protection MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
Beam based alignment issues with long protection devices, injection losses & mitigation in other beam | Wolfgang Bartmann and Chiara Bracco | 2 | 8 | 8 | 450 | 1.2e11 and 1.5e13 | Commissioning leftover | VK
TCDQ alignment and TCT transmission during asynchronous dump | Wolfgang Bartmann and Chiara Bracco | 1 | 8 | 0 | 450 | pilot beam (beam 2) | Commissioning leftover | VK
Injection studies for different SPS beam parameters | Brennan GODDARD | 2 | 16 | 0 | 450 | 1.2e13, 144 bunches at 25 ns | LIU | VK
Injecting nominal emittance | Lene Drosdal | 1 | 9 | 0 | 450 | 12, 36 bunches | LHC nominal | VK
Transverse blow-up, longitudinal blow-up and SPS scraping and injection losses | Verena Kain | 1 | 8 | 0 | 450 | 1.3e11 | LIU | VK
Detailed injection matching studies | Malika Meddahi | 2 | 6 | 6 | 450 | 1.3e11 | LHC nominal | VK
Beam-Based Measurement of the Waveform of the LHC Injection Kickers | Mike BARNES | 1 | 6 | 0 | 450 | 1e10 | Commissioning leftover | x
MKI UFOs at injection | T. Baeer, J. Uythoven | 1 | 8 | 0 | 450 | up to 1.5e14 | LHC nominal | x
sensitivity of injection quality & injection protection to TL steering | Verena Kain, Lene Drosdal, | 1 | 12 | 0 | 450 | 1-12 b at 50 ns, at ~1.2e11 | LHC nominal | x
transfer and injection with SPS Q20 optics | Wolfgang Baartmann, | 2 | 16 | 0 | 450 | 1e10-3e11, single to 36, 1-4 batches | LIU | x
8
6+7
9
total: 111 h
(4+)
10

## Slide 21
collimation MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
total: 72 h
Scraping scans for beam shape | Daniel Wollmann, Daniel Deboy, Florian Burkart | 1 | 8 | 0 | 450, 3500 | 3e11 | LHC nominal + HL-LHC | SR
Improving Collimator Setup Speed at 3.5 TeV | Gianluca Valentino | 2 | 8 | 8 | 3500 | 1.2e11 | LHC nominal | SR
Nominal and tighter collimation settings, single bunch tune shift | R. Assmann, B. Salvant, N. Mounet, E. Metral | 2 | 16 | 0 | 3500 | 3e11 | LHC nominal + HL-LHC | SR
Feasibility test beta*=1 m | R. Bruce, R. Assmann | 1 | 8 | 0 | 3500 | pilot | LHC nominal | SR
Beta* reach from collimation | Roderik Bruce | 2 | 8 | 8 | 3500 | 1e12 | LHC nominal | SR
combined cleanup |  | 1 | 5 |  |  |  | LHC nominal | SR
BLM quench threshold test at 3.5 TeV in the DS of IR7 | S. Redaelli, R. Assmann | 2 | 16 | 0 | 3500 | 1e13 | LHC nominal | SR
10
10+10
4
5
5
10
mC priority

## Slide 22
MD’s on passive protection for stored beam
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
total: 16 h
Beam loss measurements with different collimator settings (TCTs, TCLAs, …), TCDQ/TCSG/TCT protection levels and tolerance | Adriana Rossi, Chiara Bracco | 2 | 8 | 8 | 450 | 1.5e11 | LHC nominal | VK, SR

## Slide 23
impedance MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
total: 48 h
Coupled-bunch instability rise times at injection&flat top and stabilization by Landau octupoles, with collimators | N. Mounet, E. Metral, collimation team | 3 | 16 | 8 | 3500 | 6e13 | LHC nominal + HL-LHC | SR
Multi-bunch tune shift at 450 GeV and 3.5 TeV, with collimators | N. Mounet, E. Metral, collimation team | 3 | 16 | 8 | 450, 3500 | 6e13 | LHC nominal + HL-LHC | SR
10
(5?)

## Slide 24
R2E MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
total: 8 h
Slow controlled losses for RadMon application benchmark | M. Calviani (EN/STI) | 1 | 8 | 0 | 450 | 1e10 | LHC nominal | MP
8

## Slide 25
instrumentation MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
total: 31 h
Optimization of BGI parameters | Mariusz Sapinski | 4 | 4 | 0 | 450 | 1e11 | Commissioning leftover | x
BSR studies at 1.38 TeV | F. Roncarolo | 2 | 2 | 0 | 1380 | 2e13 | Commissioning leftover | MP
Continuous beta-beat measurement at injection and squeezed optic | Ralph Steinhagen | 1 | 0 | 8 | 450, 3500 | 7e12 | LHC nominal | x
Quench Test at 1.38 TeV | Agnieszka Priebe | 1 | 5 | 0 | 1380 | 1.2e11 | LHC nominal | x
Quench test with wire scanner | Mariusz Sapinski | 1 | 2 | 0 | 3500 | 1e14 | LHC nominal | x
Cross calibration of BSRT/WS/BGI | F. Roncarolo | 2 | 2 | 0 | 450, 3500 | >1e10 & <2e13 | LHC nominal | MP
High bunch intensity | F. Roncarolo | 1 | 8 |  | 450, 3500 |  | LHC nominal | 
direct-dump BLM calibration, new BPM firmware, stripline crosstalk, BCT/FBCT, BSRT. BSRA, Schottky, emittance vs Q' | F. Roncarolo | 1 | 8 |  | 4,503,500 | 1-24 bunches, 0.5e10 to 1.3e11 | LHC nominal | x
10
10

## Slide 26
RF MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
RF noise induced beam diffusion | E. Shaposhnikova | 4 | 8 | 8 | 450, 3500 | 1e12 | LHC nominal + Commissioning leftover | GP
Synchronous phase shift | E. Shaposhnikova | 4 | 8 | 8 | 450 | 1e13 | Commissioning leftover | GP
Longitudinal beam stability | E. Shaposhnikova | 3 | 8 | 4 | 450, 3500 | 1e12 | LHC nominal | GP
long bunch length | E. Shaposhnikova | 1 | 8 | 0 | 450, 3500 | 1e12 | LHC nominal | GP
RF feedback optimization with circulating beam | P. Baudrenghien | 4 | 8 | 8 | 450, 3500 | 1e12 | Commissioning leftover | x
Longitudinal damper commissioning | P. Baudrenghien | 2 | 8 | 0 | 450 | 5e12 | Commissioning leftover | x
Voltage (capture/ramp/Physics) and Blow-Up Optimization | P. Baudrenghien | 3 | 12 | 6 | 450, 3500 | 1.3e13 | Commissioning leftover | GP
1-T feedback commissioning | P. Baudrenghien | 3 | 8 | 4 | 450, 3500 | 6e13 | Commissioning leftover | x
Rephasing | P. Baudrenghien | 3 | 8 | 4 | 3500 | 5e12 | Commissioning leftover | GP
Controlled transverse blowup | R. Schmidt, W. Hoefle, S. Redaellie | 1 | 6 | 0 | 450 | safe beam | Commissioning leftover | SR
total: 124 h
8+10
10
6
8
as operational development

## Slide 27
ion MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
total: 26 h
Feasibility of p-Pb operation | John Jowett | 3 | 24 | 0 | 450 | p, ion | LHC ions | x
Wire Breakage with ion beam | Mariusz Sapinski | 1 | 2 | 0 | 450, 3500 | 50 nom ion b | LHC ions | x
not ready?

## Slide 28
experiment MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
total: 12 h
maximum pile up in single bunches | Physics coordinators | 1 | 6 | 0 | 3500 | 2 bunches with ~2e11 | LHC nominal | x
25-ns test run with physics | Physics coordinators | 1 | 8 | 0 | 3500 | a few trains with 25-ns spacing | LHC nominal | x
6
in MD block 4?
mC priority

## Slide 29
magnet MD’s
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
total: 41 h
Investigation on CODs | Nuria | 1 | 8 | 0 | 450 | 1e11 | LHC nominal | 
RQ6.L8 quench limit investigation | Chiara Bracco, Rudiger Schmidt, Matteo Solfaroli | 1 | 8 | 0 | 450 | 1e10, 2e10, 3e10 | LHC nominal | 
quench margin at injection | Rudieger Schmidt, Brennan Goddard, Mariusz Sapinski | 2 | 8 | 0 | 450 | 3e9-1.2e11 | LHC nominal | 
Q' decay vs powering history | Ezio Todesco | 1 | 17 | 0 | 450, 3500 | probe bunch, 1e10 | LHC nominal | 
6
6+4
not in MD

## Slide 30
EOF studies
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
Transverse noise, coherent beam-beam instability and beam-beam emittance growth | W. Herr and T. Pieloni | 4 EOF | 4 |  | 3500 | 5e12 | LHC nominal | RA, GP
TCP alignment test for different orbit settings | S. Redaelli | 3 EOF | 6 |  | 3500 | 4e13 | LHC nominal | SR
Halo scraping | Daniel Wollmann, Daniel Deboy, Florian Burkart | 16 EOF | 8 |  | 450, 3500 | physics | LHC nominal | SR
Debunched beam following klystron trip | P. Baudrenghien | 4 EOF | 8 |  | 3500 | physics | LHC nominal + Commissioning leftover | GP
Emittance from lumi scan (eof, many) | G. Papotti | 0 | 0 |  | 3500 | physics | LHC nominal | GP
Tight collimator settings for beta*=1 m at high intensity | S. Redaelli | 1 | 2 |  | 3500 | physics | LHC nominal | 

## Slide 31
operational development studies
MD title | Requester | # MD's | Total time 2010 [h] | Total time 2011 [h] | Energy | Max Intensity | Theme | OP link
beta*= 1 m w/o beam | M. Lamont? | 1 | 4 |  | 3500 | no beam | LHC nominal | SR
beta*=1 m with beam | M. Lamont?, R. Tomas? | 1 | 8 |  | 3500 | pilot | LHC nominal | SR
SPS Q20 extraction to downstream TED (w/o LHC) | W. Bartmann, H. Bartosik | 1 | 8 |  | 450 |  | LIU | VK?