## Slide 1: WP6: Optics; AoBs
Lukas Nies (SY-STI-LP)
02 / 07 / 2025

## Slide 2: Final Layout – ISLLMAISL0001

## Slide 3: Final Layout – ISLLMAISL0001
Ready for installation
Prototype installed
Ready to be assembled
To be delivered
Ready for installation
Ready to be assembled
Ready to be assembled
Installed!
Ready to be assembled

## Slide 4: Final Layout – ISLLMAISL0001
Ready for installation
Prototype installed
Ready to be assembled
To be delivered
Ready for installation
Ready to be assembled
Ready to be assembled
Installed!
Ready to be assembled
Availability pending
Availability pending

## Slide 5: Supports – 100% installed! Thanks to TCD workshop!

## Slide 6: Installation Status
2021

## Slide 7: Installation Status
2021
2022

## Slide 8: Installation Status
2021
2022
2023

## Slide 9: Installation Status
2023
2021
2022
June 2025

## Slide 10: Documentation and specifications: work ongoing
Collected in folder:
https://edms.cern.ch/project/CERN-0000229206
Please upload any documentation or functional specifications document that you have available, or create a link to an already existing resource!

## Slide 11: Cables: 5kV optics
HT Cage draft 02/07/2025
From new ISOLDE PLC platform (coming 2026)
Pulled, but still need to be plugged
QPD1
QPD2
QPD3
QPD4
QPD5
Kicker/Bender

## Slide 12: Cables: 5kV optics
HT Cage draft 02/07/2025
From new ISOLDE PLC platform (coming 2026)
Pulled, but still need to be plugged
QPD1
QPD3
QPD2
QPD3

## Slide 13: Cables: interlocks
HT Cage draft 02/07/2025
GND Racks
Cage interlocks
Door 1
GND Racks
Door 2

## Slide 14: Cables: interlocks
HT Cage draft 02/07/2025
GND Racks
Cage interlocks
Door 1
GND Racks
Door 2

## Slide 15: Cables: mains power
HT Cage draft 02/07/2025
GND Racks
Cage interlocks
Trafo and mains
Trafo
GND Racks

## Slide 16: Cables: mains power
HT Cage draft 02/07/2025
GND Racks
Cage interlocks
Trafo and mains
Trafo
GND Racks

## Slide 17: Cables: MR-ToF HV
HT Cage draft 02/07/2025
GND Racks
Cage interlocks
Trafo protection & command
35 kV – 65kV PLCs
GND Racks
MRTOFMS

## Slide 18: Cables: MR-ToF HV
HT Cage draft 02/07/2025
GND Racks
Cage interlocks
Trafo protection & command
35 kV – 65kV PLCs
MRTOFMS
GND Racks

## Slide 19: Cables: 20kV Lenses
HT Cage draft 02/07/2025
GND Racks
Cage interlocks
Trafo protection & command
35 kV – 65kV PLCs
20 kV PLCs
GND Racks
MRTOFMS

## Slide 20: Cables: 20kV Lenses
HT Cage draft 02/07/2025
GND Racks
Cage interlocks
Trafo protection & command
35 kV – 65kV PLCs
20 kV PLCs
Lens
GND Racks
Lens

## Slide 21: Cables: Beam DBs
HT Cage draft 02/07/2025
From Mezzannine
DB1
DB2
DB3
DB4

## Slide 22: Cables: Beam DBs
HT Cage draft 02/07/2025
From Mezzannine

## Slide 23: Cables: Vacuum
HT Cage draft 02/07/2025
From Mezzannine?
RC611
RC612
RC613/614
RC621/622
VPI1
VPI2
VPI3

## Slide 24: Cables: Fibres for timing and communication?
HT Cage draft 02/07/2025

## Slide 25: Cables: HV platform
HT Cage draft 02/07/2025
Includes
Diagnostics
Vacuum
Data
Communication
Timing
5kV HV
And sub-platform
RF
5kV HV
Communication
Timing
Gas system
HV Platform