Tables for section 3.1

Use plain text for the tables in section 3.1. If the proposal is invited to start Grant Agreement preparation, these tables will have to be encoded in the grant management IT tool, where no graphics or special formats are supported.

Table 3.1a: 	List of work packages

| Work package No | Work Package Title | Lead Participant No | Lead Participant Short Name | Person- Months | Start Month | End month |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Project management |  |  |  | 1 | 48 |
| 2 | Communication, outreach and KT |  |  |  | 1 | 48 |
| 3 | Test beam, Irradiation, characterisation facilities and 1related infrastructure |  |  |  | 1 | 48 |
| 4 | Solid state sensors for overtaxing, tracking and timing |  |  |  | 1 | 48 |
| 5 | Photodetector sensors and PID |  |  |  | 1 | 48 |
| 6 | Gas detectors |  |  |  | 1 | 48 |
| 7 | Calorimeters |  |  |  | 1 | 48 |
| 8 | Mechanics and cooling |  |  |  | 1 | 48 |
| 9 | Microelectronics |  |  |  | 1 | 48 |
| 10 | Software |  |  |  | 1 | 48 |
| 11 | Blue-Sky |  |  |  | 1 | 48 |

Table 3.1b:	Work package description

For each work package:

| Work package number | 8.3 |
| --- | --- |
| Work package title | Mechanics/Innovative cooling solutions |

Participants involved in each WP and their efforts are shown in table 3.1f. Lead participant and starting and end date of each WP are shown in table 3.1a.)

Objectives: Development and hydraulic interconnection of cooling supports with 3D technologies in collaboration with an industrial partner (CNRS-LPNHE, CNRS-CPPM, CNRS-LPSC, CNRS-LEGI, INFN-PI, Microcertec / Novadditive / Demcon)

Description of work (where appropriate, broken down into tasks), lead partner and role of participants. Deliverables linked to each WP are listed in table 3.1c (no need to repeat the information here). The project proposal focuses on the design and production of low-mass cooling local supports and development of hydraulic interconnections in additive technology for the operation of silicon trackers at future colliders. The increasing demand of cooling power in trackers for high energy physics required by the increase in performance of future readout electronics hits the need to keep the material budget low. Development of supports based on mini-pipes and micro-pipes with low-z materials is promising, but one of the most significant difficulties in the conception is the complexity of the end-of stave interfaces, where the channels are grouped in larger inlet and outlets blocks. Additive technologies represent a viable and efficient solution in the design and prototyping of such interfaces and some good results have been obtained for different materials in the framework of the project AIDAInnova. The goal of the present project is to start from the obtained results to reach a final demonstration of the technical solutions for the local supports and the interfaces, in collaboration with an industrial partner. Different options will be studied depending on the cooling medium and the design will be driven by a thermal simulation to which the result will be later compared. Many requirements enter in the design of the local support and the hydraulic circuit. The low-material budget for the main body of the stave need to preserve a rigidity sufficient to allow the module support. Fanout blocks present a larger internal surface in the channel distribution, and they need to assure the mechanical hardness to withstand a relevant pressure, which can rise to several tens of bars for the use of certain cooling mediums such as carbon dioxide. In addition to the low-mass material, the interface must guarantee the performance even after years of operation, under significant radiation fluence and possible fast thermal variations of many tens of degrees during operation. One other element which needs to be further developed is the connection between the interface and external classical pipes driving the cooling medium to and from the local support. Depending on the technology and the material of the interface blocks, many of the classical connection techniques may not be suitable and some special solution such as metal deposition and brazing to the external pipes may be needed. LPNHE and INFN-PI will cover the design and improvement of the end-of-stave interfaces and the construction of the local-support demonstrators, based on carbon-peek micro-pipes with typical diameters going from 1.5mm down to 700um. Microcertec, an industrial partner in France, already collaborating with some of the participating institutes in the development of the ATLAS innermost layer of the present tracker (IBL), is a leading company in additive technology with ceramics, and brazing techniques on ceramics. They will cover the realization of the interface pieces and the connection to the external pipes. Two other companies, Novadditive, in France, and Demcon Bond3D in the Netherlands are also considered as alternative options to provide their technologies in additive construction, respectively for ceramics and peek. LPNHE, CPPM and INFN-PI will collaborate on the construction of small scale and mid-scale prototypes of local supports. LPSC, LEGI, IP2I, which have experience in the development of thermal simulations will provide the modelling which will be used to compare the prototype performance with the theoretical simulation. This project is structured into different sub-tasks: - Task 8.3.1 Review of the current R&D and optimization of the fabrication plan - Task 8.3.2 Simulation of the local support performance to converge on main parameters (CNRS-LPSC, CNRS-LEGI, CNRS-IP2I) - Task 8.3.3 Optimisation of the interface design (CNRS-LPNHE, INFN-PI) - Task 8.3.4 Prototyping of the interfaces (CNRS-LPNHE Microcertec) - Task 8.3.5 Construction of the local supports (CNRS-LPNHE INFN-PI, CNRS-CPPM) - Task 8.3.6 Characterisation on test bench (CNRS-LPSC INFN-PI) - Task 8.3.7 Comparison with simulation and analysis

Table 3.1c

deliverables that you consider essential for effective project monitoring.

KEY Deliverable numbers in order of delivery dates. Please use the numbering convention <WP number>.<number of deliverable within that WP. For example, deliverable 4.2 would be the second deliverable from work package 4. Type: Use one of the following codes: R: Document, report (excluding the periodic and final reports) DEM: Demonstrator, pilot, prototype, plan designs DEC: Websites, patents filing, press & media actions, videos, etc. DATA: Data sets, microdata, etc. DMP: Data management plan ETHICS: Deliverables related to ethics issues. SECURITY: Deliverables related to security issues OTHER: Software, technical diagram, algorithms, models, etc. Dissemination level: Use one of the following codes: PU – Public, fully open, e.g. web (Deliverables flagged as public will be automatically published in CORDIS project’s page) SEN – Sensitive, limited under the conditions of the Grant Agreement Classified R-UE/EU-R – EU RESTRICTED under the Commission Decision No2015/444 Classified C-UE/EU-C – EU CONFIDENTIAL under the Commission Decision No2015/444 Classified S-UE/EU-S – EU SECRET under the Commission Decision No2015/444 Delivery date Measured in months from the project start date (month 1)

| Deliverable number | Deliverable name | Short description | WP numb. | Short name of particip. | Type | Diss. | Month |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 8.3.2.1 | High-level design | Freezing of the main stave parameters | 8.3.2 | LPSC, LEGI, IP2I | R | P | 8 |
| 8.3.3.1 | Interface design optimization | Optimization of the interconnection design | 8.3.3 | LPNHE, INFN-PI | R | P | 10 |
| 8.3.4.1 | Interface prototyping | Realization of the interface parts | 8.3.4 | LPNHE Microcertec | DEM | P | 18 |
| 8.3.5.1 | Local support construction | Realization of simplified and mid scale prototypes | 8.3.5 | LPNHE, INFN-PI, CPPM | DEM | P | 24 |
| 8.3.6.1 | Characterisation | Characterization on testbench | 8.3.6 | LPSC, INFN-PI | R | P | 36 |
| 8.3.7.1 | Simulation re-iteration and analysis of results | Analysis of data, comparison with simulation and iteration on secondary effects | 8.3.7 | LPSC, LEGI, IP2I, CPPM, LPNHE, INFN-PI | R | P | 48 |

KEY Due date Measured in months from the project start date (month 1) Means of verification Show how you will confirm that the milestone has been attained. Refer to indicators if appropriate. For example: a laboratory prototype that is ‘up and running’; software released and validated by a user group; field survey complete and data quality validated.

Table 4.2.2: Definition of milestones

| Milestone number | Milestone name | Related WP | Due in month | Means of verification |
| --- | --- | --- | --- | --- |
| 8.3.3.1 | Report on interface design | 8.3.3 | 10 | R |
| 8.3.6.1 | Report of characterization | 8.3.6 | 36 | R |
| 8.3.7.1 | Final published analysis | 8.3.7 | 48 | R |