## Slide 1: Target Station Integration 25/6/25
Beatriz Martinez Sutil

## Slide 2: Division P42 beam line
The following Action was discussed with Sylvain – With the new MADX version, see how to divide the P42 line (all the modifications are in one full line currently)
https://gitlab.cern.ch/acc-models/acc-models-ea/-/tree/en-ea-le/P42/integration?ref_type=heads
MADX files with divisions:

## Slide 3: Division P42 beam line
The same point, after integrating together two part of the lines, it has an offset of 15cm.

## Slide 4: Division P42 beam line
Next steps:
Already in contact with Camille to check what is wrong.
Fabian provided the full beam line in CCS, 2704, 2705. I will check the transformation between them and report to Fabian and Camille.

## Slide 5: Division P42 beam line
Link to the document
EDMS for the drawing?

## Slide 6: Space reservation CV
Action: Add the footprint of the cartridge and heat exchanger slide 6 18mx1mx1.6 that Nikola provided in the last WP4.
Location??

## Slide 7: Fluka model
Create a study model superposing the fluka model and the integration model, situating the fluka model in its place
ST1A49538_01
The product is in the HI-ECN3 integration CAD Team -> Fluka position can be changed by the CAD team users