## Slide 1: Using cosmics in GIF++

## Slide 2
GIF++ is available and running ~9-10 months/year
Mainly using gamma source, 3x14d charged particles beam
It will also run during LS3 (no beam available)
Cosmics could help filling the gap (not only during LSx)
Not my idea, it has been around since long time

## Slide 3
Salvatore B. (CMS) re-proposed it,
group led by Helio Nogima (Universidade do Estado do Rio de Janeiro)
has shown strong interest in developing it
From September, Katherine Maslova Gioseffi Defante will start as Doctoral student here at CERN,
working on the topic
Everybody willing to contribute is welcome !

## Slide 4
Goals for today
Start shaping the project:
Introducing new players
Acceptance ? Do we need a filter for momentum ? Which R/O ? How to trigger ?
Which material is already available ? And in which status ?
Who is interested to contribute and how ?
The bunker extension has been approved, it will be completed before LS3
Discussion started on when, possibly completed by April 2026
Try to include in the extension what it is needed (for instance, new gas lines ?)
By November define the project in term of practical inplementation
(how many detectors, installed where, how many gas lines etc.)
=> Start intsallation in April, operational by June 2026