## Slide 1: Next steps for the dipole shielding and electronics bunker design

## Slide 2: Arc dipole shielding – pending topics
  Number and placement of photon stoppers + shielding units per dipole (for GHC)
    Can we move from 5 to 4 units per dipole? (followed up by TE/VSC*)
      Depends on stopper impedance, sensitivity to misalignments, etc.
    How will the 19-22 m dipoles split? (followed up by Layout&Optics WG, with input from TE/MSC, TE/VSC, etc.)
    Impact of shielding placement on radiation levels in tunnel (followed up by SY/STI*)
  Simplified shielding topology and integration (wrt FSR)
    Technical feasibility and integration of larger photon stopper? (followed up by TE/VSC)
    Optimize the shielding shape to reduce fabrication costs (followed up by SY/STI)
  Cooling strategy for shielding
    How much heat can we dissipate in the tunnel air? (followed by EN/CV*)
    Shall the shielding also remove heat from the yoke? (discussion planned between SY/STI, TE/MSC and TE/VSC on Monday 30/06)
*Update today

## Slide 3: Arc dipole shielding – pending topics
  Mechanical design, shielding material, interfaces
    Material choice for the shielding, need of protective casing/painting? (followed up by SY/STI)
    Interfaces between shielding and magnets? (discussion planned between SY/STI, TE/MSC and TE/VSC on Monday 30/06)
  Comparison of different lattices (GHC vs LCC) in terms of radiation
    Do we expect a different shielding layout/radiation fields for LCC? (inputs needed for comparison will be discussed in FCC-ee Optics and Layout WG tomorrow)

## Slide 4: Electronics bunker – pending topics
  Functional specifications and dimensions
    Still need to collect feedback from more groups concerning the equipment (electronics) which should be housed in bunker and associated requirements incl. access (aim to converge by Sept in this WG)
  Technical bunker design and integration
    Aim to start design and integration after the summer, once the func specs/dimensions are clearer (with the involvement of EN/MME, EN/ACE for integration, BE/CEM for robotics etc.)
Equipment ownership of bunker is still a pending point (followed up by the project)
Collider ring
Booster ring
Booster sextupole
Booster quadrupole
Booster dipoles
Collider
sextupoles
Collider quadrupole
Collider dipoles
Booster sextupole
Booster quadrupole
Collider
sextupole