Minutes of Meeting:

CLIC / ILC (LCF) Placement study

Wednesday 6th August 2025

Present: K.Altun, C.Desponds, B.He, J.Osborne, Y.Robert, E.MacTavish

Action:

- Order ‘PLU’ data from Canton de Vaud to import to GIS.

  - Youri to request

  - CLIC Budget Code

- Youri/Charlotte to give FS access to new PLU layer on GIS

- First action on CLIC/ILC (LCF) to find the layers and superimpose them (Kerem)

- Moving Shafts is feasible along the line but needs to be investigated. (Charlotte)

- If moving shafts, conduct the study of GIS (Surface) first, if shafts then need to be moved, make 1 new version on Geoprofiler.

- ‘Linear Collider’ Portal on GIS. (Charlotte, Youri)

  - Add Layers and which layers, PLU…

    - Vaud Layers (will take time) (Nicolas)

  - (Kerem) to provide Azimuths / Table of LCF alignments to add into the Portal.

Note:

- New PLU (2028)

  - A good idea of where the shafts will be

    - Input this towards the new PLU land Classification

- Look into placing contract with external consultant

Follow up meeting:

- Thursday 28th August 4-5pm