## Slide 1: p-Pb MD plan R. Alemany, P. Baudrenghien, J.M. Jowett, D. Manglunki et al, R. Versteegen, J. Wenninger, and many others
Preliminaries
  (If necessary) RF rephasing test with protons, P. Baudrenghien 2h(?)
  (If necessary) Radial loops for two p beams separately, R. Steinhagen 2h(?)
  Ramp down 1h
MD Block 4, November 2011
  Establish circulating Pb as Beam 2 (1 bunch). 1h
  Establish circulating p as Beam 1 with 100 ns filling scheme, 10% of Nominal bunch intensity. 1h
  Separate RF frequencies in the two rings.
  Inject one Pb bunch into Beam 2, measure many beam parameters, especially lifetime, emittance. 2-4h
  Study measures (transverse damper, tune changes, etc) to deal with any intensity limits, emittance blow-ups, etc. 2-4h
  If time and no problems, repeat with higher p intensity and/or more Pb bunches. 2h
  (If time, attempt ramp of Pb. 2h)
  If still time, attempt ramp of two beams with unlocked RF systems. 2h

## Slide 2: After MD Block 4 – outline only
Ion beam setup of 4-6 Nov
  Inject, ramp, squeeze for Pb-Pb physics
Technical Stop
  Discuss, adapt plans, no. of bunches, etc.
Feasibility test p-Pb in week of 14 Nov
  Inject and ramp both beams
  Rephase RF for proper collision points
  Squeeze, collide (probably another fill)