Operating systems
and Internet Infrastructure services
Scientific Linux CERN 6:
Certification status
LXCERT meeting, Oct 21, 2011
Linux.Support@cern.ch

---
Bit of SLC6 history / from last meeting
- Scientific Linux CERN 6
    - 6.0 Alpha/Test1: December 2010,
    - 6.0 Beta: February 2011
    - 6.1 Beta: June 2011
- Last LXCERT meeting: May 2011
  - What we (Linux Support) wanted to achieve:
    - Supply SLC6 production release certified at least for generic desktop/server usage in June 2011
    - Make SLC6 fully certified before 2011 end.

---
Since then....
- Waiting for your feedback
  - June,July,August: waiting ...
  - September,October: waiting ...
  - ... still waiting
- Very few problems reported
  - All are solved / will be solved in 6.2 release.
  - Except for few environments:
    - We received NO status updates.
    - We received NO feedback.

---
Since then.... - II
Progress tracked on
  - http://cern.ch/linux/scientific6/cert/
  - https://svnweb.cern.ch/trac/linuxsupport/report
Today: ~400 SLC6 nodes
  - Including LXPLUS6

---
What next ?
1. Red Hat Enterprise Linux 6 Update 2 will be released (most likely) December 2011.
2. Scientific Linux CERN 6.2 will be prepared within 2-3 weeks after RHEL release.
  - SLC 6.2 Beta – mid January 2012 ?
  - SLC 6.2 release – end January 2012 ?

---
Proposal
    1. Scientific Linux CERN 6
  2. certified end of January 2012
  4. We (Linux Support) see current release as:
    1. Stable – very few problem reports.
    2. Usable – almost 400 systems installed.

---
Certification: Next steps
- Please verify status of your environment
  - http://cern.ch/linux/scientific6/cert/
  - .. and let Linux Support know !
    - https://svnweb.cern.ch/trac/linuxsupport/report
- Communication channels:
  - linux-certification-coordination@cern.ch
    - Committee members only, self-subscription closed.
      - Note: content (archives) is public.
  - linux-certification@cern.ch
    - Public list for discussion: everybody interested in certification can subscribe.

---
Questions/Discussion
?

---
Future SLC certifications
- We believe that current process
  - Gives little benefit to all participants (?)
  - Slows down adoption of new releases
    - We’ve missed SLC5 window of opportunity to ask Red Hat for enhancements (when CERN wide deployment happened , RHEL5 was already in ‘stable’ production phase when most of RFE are rejected.
    - We are likely to miss it again for SLC6 .... if deployment does not accelerate dramatically ...
    - See: https://access.redhat.com/support/policy/updates/errata/
- Change seems necessary
  - In coming weeks/months: pending discussions in IT department we plan to propose a revised certification process, asking for LXCERT feedback.