| HL-LHC Integration – P4 Status BGI integration #4 |  |
| --- | --- |
| Date: 28/08/2025 | Project/Activity: WP15 |
| Attendees: D. Bodart (DB), G. Bregliozzi (GB), J-P Corso (JPC), B. Riffaud (BF), M. Sta (MS), W. Andreazza (WA), E. Page (EP), C. Pasquino (CP), D.K. Ramrekha (DKR) |  |
| Agenda: - Status of BGI integration |  |

From previous meeting

- CP contacted Christelle → info received, possible protection around bellow (ongoing).

- JPC raised concern: unclear if opening changes require a full redesign.

- Black box volume (screenshot): JPC shared link for left-side geometry. WA to check with ECR.

BGI Magnet/MDX

- 140 mm opening on the BGI is required for the TE-VSC jackets. The MDX has 100mm opening currently. DB checked if aperture could be increased to 140 mm. However, this would require machining of activated equipment.

- 123 mm needed for the bridge, zone anneau tournant.

- Ionic pumps could be removed if needed.

- At least 114mm is still required – 84mm + 15mm on either side for the insulation.

- This would require 11.5mm to be machined per face. It would be a major intervention that needs to be discussed in a separate meeting.

- DB to recheck max possible opening without machining culasse (next week).

- The model was redone by DB with 650 mm length (first iteration) → magnetic field results acceptable. Once BGI instrument size is defined, another iteration can be done.

- Vacuum chambers can be added on the BGI side.

- WA to share final BGI dimensions (mid-September 2025) → to define outer volume.

- CP to share ST number of BGI.

- Meeting with JS (next week) will define VSC needs. This will determine if magnet machining is required.

| ACTIONS |  |  |  |
| --- | --- | --- | --- |
| What… | Who… |  | When… |
| To share final BGI detector dimensions by mid-September 2025. | WA |  | DONE |
| To provide ST number for BGI. | CP |  | DONE |
| To check maximum opening achievable without machining MDX yoke. Possible further discussion on the machining of the MDX. | DB |  | ASAP |
| To check black box volume with ECR. | WA |  | ASAP |
| DOCUMENT TRACEABILITY |  |  |  |
| Prepared by: D.K. Ramrekha |  | Date: 19-09-2025 |  |
| Checked by: |  | Date: |  |
| Approved by: |  | Date: |  |
| Distribution List: Standing members of the meeting |  |  |  |