| ISOLDE |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Machine Supervisor last week |  |  | Lefteris Fadakis |  |  |  |  |  |  |
| Machine Supervisor this week |  |  | Alberto Rodriguez |  |  |  |  |  |  |
| Beam Scheduled |  |  |  |  |  |  |  |  |  |
| GPS | Yes | HRS |  | Yes |  | HIE-ISO |  |  | Yes |
| Beam Availability by Destination (AFT) |  |  |  |  |  |  |  |  |  |
| GPS | 89% | HRS |  | 91% |  | HIE-ISO |  | 91.4% |  |
| Facility Status |  |  |  |  |  |  |  |  |  |
| Summary | GPS Tuesday the 19th new target installed (#900 UC2C-VD7) Wednesday TISD target optimisation Thursday Finished draft beam tuning. Proton scan performed by TISD section. Friday Finished beam tuning. Yield checks performed by TISD section. Unfortunately, the target was not producing the requested isotope in the desired quantity for the experiment to be successful. A target change was scheduled for later that day. Thanks to all the people involved in such a short notice! New target #894 in place and heated up slowly during the weekend. Monday Beam tuning until the separator with two different sets of target configurations. Tuesday Third target configuration was set up. HRS Tuesday the 19th Lowered target (#908) temperature to decrease total beam. RILIS optimisation Beam set up was somewhat challenging. 139La was saturating ISCOOL and YHRS.BSG4900 was utilized to let only a fraction of it through. 138La was too weak for the scanners but enabled us to measure transmission properly through the ISCOOL. Wednesday Continued with beam set up with 139La and with 114Cd. Delivered stable beam (114Cd) to MIRACLS Thursday Return to nominal heating values after the cooling water failure. Finished beam tuning and continued with the schedule, proton scan and yield checks. Delivered beam to users. Friday - Tuesday Users taking beam HIE ISS (IS581) took continued taking stable 129Xe29+ beam until Thursday morning. Successful Intervention on Thursday the 21st to fix a Faraday Cup (XT00.BFC.1900) Friday-Monday Delivered stable 20Ne5+ |  |  |  |  |  |  |  |  |
| Issues | GPS 20/08 YGPS.BFC4900 creates a leak when inserted Lost cooling water on both front ends due to an intervention. power was cut abruptly which can be destructive for our targets. It seems it was not the case |  |  |  |  |  |  |  |  |
| Plans | GPS Yield checks on #894 to verify if requested isotope is produced correctly Install YGPOS.BFC4900 next week? When? HRS MIRACLS continues taking beam |  |  |  |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |  |  |  |  |
| Yes / No | Duration |  |  |  | Preferred date/time |  |  |  |  |
| Reason |  |  |  |  |  |  |  |  |  |
| Impact |  |  |  |  |  |  |  |  |  |