| ISOLDE |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Machine Supervisor last week |  |  | Simon Mataguez/ Emiliano Piselli |  |  |  |  |  |  |
| Machine Supervisor this week |  |  | Emiliano Piselli / Miguel Luis Lozano Benito |  |  |  |  |  |  |
| Beam Scheduled |  |  |  |  |  |  |  |  |  |
| GPS | Yes | HRS |  | No |  | HIE-ISO |  |  | No |
| Beam Availability by Destination (AFT) |  |  |  |  |  |  |  |  |  |
| GPS | 97.5% | HRS |  |  |  | HIE-ISO |  |  |  |
| Facility Status |  |  |  |  |  |  |  |  |  |
| Summary | Report WK37: Monday 15/09/2025. Very good and smooth week - HRS: - 08/09 (Monday): Target change performed: #901 OUT → #909 IN - 09/09 (Tuesday): Stable beam tuning to CAO using 138Ba. Transmission 79% across ISCOOL. - 10/09 RILIS optimization on In. - GPS: - 08/09 (Monday): Stable beam tuning to YRC4 (IDS) using 87Rb, followed by a proton beam scan and yield measurements - 09/09 (Tuesday): yield measurements and followed by radioactive run with 96-101Rb to IDS (IS709) |  |  |  |  |  |  |  |  |
| Issues | - 08/07 17:00: YRC4.BFC5100 stopped. PAM box swapped with YRC4.BFC0900 until M. Nieto returned. 12/09: Miguel checked—everything working perfectly. - 11/09 Vacuum incident: Users vented their chamber using their tape, causing all sectors to lose vacuum. - 08-12/09: 5 trips GPS HTFActory.HT2 system (Istatic increasing from 3.2 to 4.2) - YGPS.LINE-HEAT, 4 trips 11.09 0:43; and 3:24; 12/09 10;58; - YGPS.TARGET-HEAT, 14/09 00:51 - YGPS.TARGET-HEAT and LINE-HEAT trips 15/09 8.45 (PLC lost comm error) |  |  |  |  |  |  |  |  |
| Plans | - HRS: - 15/09 Stable beam to CRIS - 16/09 Proton scan and Yield check followed by radioactive run with 99-100In to CRIS (IS772) - GPS: - 15/09 9;30 End IDS – Tune to GLM, GLM implantation - 17/09 GPS Target Change - 18/09 Setup to GLM followed by 135Cs collection - REX/HIE-ISOLDE: - 15/09 delivery of 22Ne7p 3,5MeVu beam to Miniball (setting 30.05.2025) until 18/09 |  |  |  |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |  |  |  |  |
| Yes / No | Duration |  |  |  | Preferred date/time |  |  |  |  |
| Reason |  |  |  |  |  |  |  |  |  |
| Impact |  |  |  |  |  |  |  |  |  |