Minutes from the ISOLDE Technical Coordination meeting 09-09-2025

Link to ISOLDE Minutes https://edms.cern.ch/project/CERN-0000098288

ISOLDE Technical Meetings Indico: https://indico.cern.ch/category/11956/

ISOLDE Operation: https://isoldeop.web.cern.ch/

REX: https://isoldeop.web.cern.ch/rex-radioactive-beam-experiment
RILIS home page: https://isolde.cern/rilis

ISOLDE Web pages: https://isolde.cern/

ISOLDE Schedule: https://isolde.cern/isolde-schedule

MEDICIS web page: https://medicis.cern/

MEDICIS coordination: https://confluence.cern.ch/display/MEDICIS/MEDICIS+Home

Visits: https://publicoutreach.cern.ch/outreach/panel#agenda/today (use the drop-down menu to select the location ISOLDE).

Present: C. Bernerd, K. Chrysalidis, A. Dorsival, L. Fadakis, O. Fjeld, L. Fraile, M. Gonzalez Torre, H. Heylen, M. Lozano, E. Piselli, E. Mamis, R. Martinez, S. Mataguez, L. Nies, A. Rodriguez, E. Siesling, S. Stegemann, J. Vollaire.

- General announcement and follow-up of previous meeting

J. Vollaire welcomes the participants to the meeting. The minutes from the previous meeting were circulated for review and are unanimously approved. A few open points discussed during the previous meeting are reminded. The 3D scans of the ISCOOL area were performed during the morning (09/09), the “Control System admin. Days” are scheduled from the 09/12 until the following Friday preventing physics with long-lived isotopes after the proton stop. It is noted that the date for the proton beam delivery to ISOLDE was confirmed during the countdown to LS3 meeting and is in line with the proposal put forward by E. Siesling during the talk given in Chamonix. The agenda of the meeting is reviewed (link).

- Operation Report

E. Siesling provides a report (link) noting that the week was dense but successful from a technical as well as physics point of view

GPS Mass Separator:

- Continuation of the alternative 226Fr56+ beam to the IS581 experiment at XT03 with a reduced energy of 7.24 MeV/u (see issues week 35).

- The run stopped Tuesday-morning 02/09.

- The Target was changed to #905 UC on Thursday 04/09.

- SY-BI intervened (03/09) in the GPS separator area to successfully exchange the leaking Faraday-cup unit GPS.BFC.4900

HRS Mass Separator / REX/HIE ISOLDE:

- Preparation of HRS, the RILIS laser ionization scheme was validated on Monday 01/09.

- The target yield checks were performed on Tuesday 02/09

- Stable 20Ne6+ beam at 8.07 MeV/u from EBIS was delivered to the IS686 ISS experiment at XT02 during Wednesday-night 03/09.

- Radioactive 108Sn32+ at 8.07MeV/u from HRS to the IS686 ISS experiment at XT02 as of Thursday-evening 04/09.

- To address an issue with the REX RF Buncher, readjustment by L. Timeo was required (02/09)

- Instabilities of the SRF Cavity 17 was addressed by D. Valuch during the evening on the 03/09.

- The failing XT00.RQ.0950 COBALT power supply was replaced by First-Line (03/09)

- For the HIE RF: A few SRF trips during the stable and radioactive beam for IS686

- REX RF: One IHS trip (05/09)

Other interventions:

- An ISEG software update was done by SY-EPC (02/09). Stopped the REXEBIS/REXTRAP and ISCOOL.

- Intervention by STI/LP (05/09) with the sector CB0 vented (MagneToF) to secure a loose grounding cable.

E. Siesling concludes with the plans for the coming days. The HIE ISOLDE run stopped on Monday morning 08/09 after a successful data collection. The GPS stable beam preparation has been completed and radioactive beam can be delivered whenever the IDS team is ready as yield check were completed on the 08/09 (an issue with the detector was addressed during the previous evening).

- RILIS Report

K. Chrysalidis reports on behalf of the RILIS team. The Sn run went very smoothly from the RILIS side with minor problems identified during the setting-up time already addressed during the stable beam delivery. For the current week, the plan is to prepare the coming indium run for the CRIS experiment. A problem with the laser for the non-resonant step of the ionization was addressed during the morning and a backup solution based on the rerouting of the laser for the dye pumping is available if required.

K. Chrysalidis continues with an update on the proposed solution for one of the lasers which is currently being repaired by the manufacturer in the US. The timeline for the repair is not yet determined and discussions with the supplier are ongoing to have a temporary replacement before the end of the month since it would be the only slot available to integrate the system (no RILIS operation for two weeks). The alternative would be to use one laser from the LARIS or Offline2 laboratory.

- MEDICIS (link) Report and Building 179 (Class A laboratory)

E. Mamis reports on behalf of the MEDICIS team. For operation during the previous week, the 67Cu development run was completed on the 01/09 with about 3-4 MBq collected. The 175Yb ampoule was received on Wednesday 03/09 (import from ILL). The plan was to transfer the 175Yb into the boat and dry it on Thursday 04/09 to start the collection before the weekend. However, due to difficulties and technical problems with the transfer, the collection started only on the 09/09 and the shipping planned for 10/09 is delayed by one week. For the 149Tb development run planned before the 175Yb, the target was irradiated from the 02/09 to 03/09, however the target failed before starting the collection due to ion source cathode-anode contact (the unit was operated above 2000°C). It is noted that the reception of the ThO2 target material produced in SCK-CEN is expected on Friday 09/09. E. Mamis continues with the plan for the coming days. Priority will be given to the 175Yb collection with the shipping scheduled on the 16/09 (MELISSA support required). The 155Tb development run will start on the 15/09 using the target #899 that was irradiated from the 03/09 to 04/09 and again from the 08/09 to the 09/09.

A. Dorsival reports that for the handling of the 175Yb sample, the planned collective dose was exceeded and the extremity dose will also be high (ring dosimeters readings pending). The collective protection for the handling of the vial is in a hotcell at ILL as compared to a fume hood at CERN. Feedback will be provided to the SY RSO considering that handling of external samples will be more frequent during LS3. A. Dorsival indicates that the handling of 175Yb is the most critical from a Radiation Protection standpoint as compared to radionuclides used for mass separation with external sources.

J. Vollaire says that the operation of the hot cell in Building 179 for target dismantling has resumed. A. Dorsival indicates that for highly activated targets, the transfer of targets (or drums) between the buffer area and the hot cell can trigger the radiation alarm for the monitor in the corridor. In that case, the CCC must be informed as the alarm is transmitted and is not related to a proton beam loss.

- Physics, Schedule and Targets operation and production

H. Heylen reports on physics. On HRS, post-accelerated 108Sn beams were sent to ISS to perform transfer reactions to study the evolution of nuclear structure towards the doubly magic 100Sn nucleus. This was already the third experiment in a month focusing on this very interesting region of the nuclear chart. Everything went smoothly, both on the machine and experimental side, and the users went home happily.

For the schedule, the PS and SPS coordination teams were contacted to announce the possible operation with high proton intensity for the coming CRIS run. In parallel, the derogation has been requested to the RP management. It is noted that it will be the last derogation requested for higher proton intensity in 2025.

S. Stegemann indicates that the target (surface source) provided by the MEDICIS team to replace the cold-plasma unit permitted the successful completion of the experiment with the 226Fr beam (instead of 226Rn). The MEDICIS team is thanked for making the target available. For the Sn beam, operation went smoothly. For the target #909 loaded with LaC, the inert-atmosphere Glove Box #5 in the nano-lab was used to load the charge into the base. The objective was to identify the possible source of exposure to air for the material which led to high total beam (LaO) not decreasing in time for the previous units. The oxygen concentration for the Glove Box #5 is about 5 ppm compared to 60-80 ppm for the glove box in Building 3. It seems that the total beam is significantly lower for the moment. The exposure of the material to air seems to be very critical and must be carefully optimized.

S. Stegemann continues with the target on the GPS Frontend (#905 UCx) for the coming rubidium beam is performing as expected. It is mentioned that the yield measurements are limited due to the problems with the germanium detector in the Tape Station. Troubleshooting performed during the previous week has shown that the cryocooler had a blown fuse (it could be restarted after replacement of the fuse). With assistance from the supplier, it was possible to confirm that the FET was likely damaged due to the loss of cooling. A repair for the detector which might take a few months is required. With the support of L. Fraile, possible replacement solutions are being investigated. A. Dorsival indicates that there are several Falcon detectors used at CERN in the RP group and in EP.

S. Stegemann reports that some non-standard targets are foreseen during the coming week. One target will be loaded with a radioactive Cs source, a cold test for the handling is scheduled on Monday 15/09. The delivery of molecular beams with a sulphur dispenser in the target unit is also planned for the third week of September.

S. Stegemann indicates that very good progress has been achieved in view of the production of a nano-UCx charge in the nano-laboratory. The procedures are being reviewed with the RP team. A. Dorsival acknowledges the quality of the documentation provided.

- Mechanical work and support to the users (link)

O. Fjeld indicates that several small machining tasks were completed in the 508 workshop during the previous week. In addition, last minute adjustments were done for the SPEDE experiment. Machining of several parts for the VITO experiment started and will continue next week. Other requests for the coming week include machining for the Solid-State Physics team and production of new LN2 adapters.

O. Fjeld says that he has received the authorization for using the overhead crane in Building 170 after successfully performing all required training and fulfilling all administrative requirements.

- Safety, AOBs and visits

J. Vollaire enquires if a follow-up is required for the water leak which happened in the HIE ISOLDE area. E. Siesling explains that the rain was extreme, and the smoke extractors are a known weakness in that case.

H. Heylen mentions that the content of the un-identified vial found in Building 508 DAQ room is now known. The owner still needs to be identified (ongoing).

For the Building 197 construction site, J. Vollaire mentions that a proposal to address the staircase non-conformity has been submitted for review by the contractor.

M. Gonzalez Torre explains the measurements that the TE-MSC team would like to perform in the HRS Separator area. The plan is to access the area on the 25/09 and make different measurements for the magnetic field of the first HRS magnet. The magnet will be cycled several times, and measurements will be performed at the lowest and highest field availability. The need to modify the FESA class controlling the cycling is discussed and must be confirmed with experts. It is agreed to further clarify the measurements and sequence ahead of the intervention.

For safety, L. Fraile reports that the large door to access the room with power supplies in Building 197 was left open on Friday 05/09. As the room is connected to the experimental hall and contains sensitive equipment the door must remain closed.

L. Fraile says that discussions are ongoing to operate some experimental setups with radioactive sources in 2026 and 2027. For this reason, it is important to know what services will be available and having an overall coordination in the experimental hall to manage co-activities between experiments and technical work. It is noted that tests of the REXEBIS/REXTRAP are also planned.

L. Nies says that the pre-assembly of the HV cage is ongoing in the RC6 area.

S. Mataguez indicates that the ECR for the replacement of the ISOLDE Beam Dumps is circulating for review: “ISOLDE Beam Dump Replacement engineering change request (ECR)”, EDMS  3307647 (link).

- Action Items to follow

| ITC date | Description | Group(s) | Status |
| --- | --- | --- | --- |
| 07/11//2023 | Stable beam commissioning in 2024 done with the HT timing structure of proton runs (assess effect on targe/line heating trips). | BE-OP, SY-ABT, SY-EPC | To be followed early 2024 |
| 10/05/2022 | Automatic reset of the gas system PLC when the rack is off for a target change. Labelling of different cables (thermo-couple…) | BE-CEM SY-STI | Followed by BE-CEM YETS 23/24 |
| 02/08/2022 | Contact experts (RF and timing) to have an adjustable delay between the proton pulse and post-accelerated beam (TRAP/EBIS timing and synchronization with RF) | BE-OP-ISO | Deployed but not tested in all conditions |
| 23/08/2022 | Write a memorandum to include TT70 with other ISOLDE primary areas in IMPACT | SY-STI-RBS | J. Vollaire to follow |
| 22/11/2022 | Follow-up on the request by the cryo group to consolidate the gas recuperation line of the ISS magnet | SY-STI EP-SME | E. Siesling is following YETS23/24 |
| 16/05/2023 | Produce an electronic card for the HRS beam gate system to replace the one loaned by ISOLTRAP colleagues | BE-OP-ISO / STI | To be included in general Beam Gate discussion 11/12 meeting. |
| 30/05/2023 | Review the specification for the RFQ power supply YHRS.RFQEXT1. | SY-STI, BE-OP SY-EPC | E. Siesling will enquire power supply will be installed during the YETS23/24. |
| 27/06/2023 | Organize a meeting with HSE-RP, TE-VSC and other concerned colleagues on the strategy for the recovery of the gases from the RFQ vacuum sector. | HSE-RP TE-VSC SY-STI, BE-OP | Decision to be taken after oil sampling campaign early 2024. |
| 27/06/2023 | Follow-up on the installation of a lift in the stair of Building 508 (access for disabled persons) | SY-STI | J. Vollaire created a ticket. S. Freeman will follow with SCE management |
| 26/09/2023 | Installation of a sink at the entrance of Building 170 (Jura side) | SY-STI | J. Vollaire to follow up on the request. Location to be clarified. |
| 13/02/2024 | Installation of a local demineralized water production unit in Building 508 (location to be confirmed) | SY-STI EP-SME |  |
| 25/06/2024 | VAC interlock for collections chambers in GLM/GHM | SY-STI, BE-OP, TE-VSC |  |
| 25/06/2024 | Produce a spare water pipe for the 7GAP1 water cooling (supply) | BE-OP and EN-CV |  |
| 09/07/2024 | Validate HRS HT door safety function (locking mechanism) and implement systematic annual check | SY-STI | To be done during the YETS24/25 |
| 09/07/2024 | Compressed air tubes consolidation (behind ISCOOL HT room) | SY-STI, TE-VSC | To be done during the YETS24/25 |

Next meeting will be on the 16/09/2025.

Minutes by J. Vollaire