| PS nTOF |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Facility Coordinator last week |  |  | A.Manna |  |  |
| Facility Coordinator this week |  |  | A.Manna |  |  |
| Beam Requested |  |  |  |  |  |
| Yes |  |  |  |  |  |
| Facility Status |  |  |  |  |  |
| Summary | Week 38 Many interventions in EAR2, because of needed changes in the experimental set-up and source calibrations. In EAR1 installation of a plastic scintillator and of a plastic wall to perform a test of feasibility of measurements of elastic and inelastic scattering (n, p) at high energies (around the GeV). Data taking on: - In EAR1: study of neutron induced fission reactions on a 236U sample - In EAR2: measurement of 241Pu(n, g) - In the NEAR: Activation measurements |  |  |  |  |
|  | No issues |  |  |  |  |
| Plans | Week 39 Stop on Wednesday 24th to change of sample to be irradiated in the NEAR Minor and short interventions in EAR1 and EAR2 for calibrations. |  |  |  |  |
| Foreseen Beam Stop |  |  |  |  |  |
| Yes | Duration | 8 h |  | Date/Time | 24.09 8.00-16.00 |