| Linac 4 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Machine Coordinator last week |  |  | Piotr Skowronski |  |  |
| Machine Coordinator this week |  |  | Athanasios Topaloudis |  |  |
| Statistics |  |  |  |  |  |
| Availability | 98.3% |  |  |  |  |
| Facility Status |  |  |  |  |  |
| Summary |  |  |  |  |  |
| Issues | 1. Tuesday: 1h intervention to disconnect from the feedback antenna 1 in the CCDTL2 RF line. Since several weeks the antenna was degrading, measuring gradually smaller signals when compared with the other 2 antennas. The lead to increased voltage in the cavity. 2. Wednesday & Thursday: RFQ trip (2 & 5 minutes, respectively) 3. Friday: Vacuum interlock in klystron for CCDTL 3&4. RF Klystron expert intervention (45 minutes downtime). 4. Sunday: BCT watchdog triggered because of the source intensity oscillations (4 min downtime). For 2 hours before the beam intensity was unstable (degraded beam performance). 5. Monday: BCT watchdog due to PS interlocks from EAST inhibiting the beam. (4 minutes downtime) |  |  |  |  |
| Plans |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |
| No | Duration |  |  | Preferred date/time |  |
| Reason |  |  |  |  |  |
| Impact |  |  |  |  |  |