| ISOLDE |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Machine Supervisor last week |  |  | Miguel Lozano |  |  |  |  |  |  |
| Machine Supervisor this week |  |  | Erwin Siesling |  |  |  |  |  |  |
| Beam Scheduled |  |  |  |  |  |  |  |  |  |
| GPS | Yes | HRS |  | Yes |  | HIE-ISO |  |  | Yes |
| Beam Availability by Destination (AFT) |  |  |  |  |  |  |  |  |  |
| GPS | 98% | HRS |  | 98% |  | HIE-ISO |  | 97% |  |
| Facility Status |  |  |  |  |  |  |  |  |  |
| Summary | Monday : HRS: Continuation of the experiment IS772. In beams to CRIS. GPS-HIE ISOLDE : #910 target installation. Tuesday: HRS: Continuation of the experiment IS772. In beams to CRIS GPS-HIE ISOLDE: Stable beam setup and ion source optimization Wednesday: HRS: End of the experiment IS772. Target change and MEDICIS target installation and irradiation. GPS-HIE ISOLDE: Proton scan, yield measurements and stable beam tunning into REXTRAP. Stable beam from EBIS to Miniball (A/Q=4 at 4.4 MeVu) for injection into Miniball optimization. Thursday: HRS: New target installation into fronted and access to the HRS separator area for separator magnets investigations and future development. GPS-HIE ISOLDE: Continuation of the beam setting up and radioactive beam delivered to users at the end of the day. Beam delivered one day ahead schedule. Molecular beam (134Sn+34S) out of the target and molecule broken up at the EBIS to deliver 134Sn+34 at 4.4 MeVu to Miniball. Friday: HRS: Stable beam setup through the separator for a preliminary mass scan. GPS-HIE ISOLDE: Delivered beam composition investigations. Delivered beam composition dominated by unexpected contaminants. Trying to reduce contaminants (Te, Ba ,Sb). Saturday/Sunday: HRS: Stand by. GPS-HIE-ISOLDE: Continuation of miniball run (134Sn34+ at 4.4 MeVu). |  |  |  |  |  |  |  |  |
| Issues | - Replacement of the YGPS.BFC4900 PAM. - HRS target vacuum leak found after target installation. - GPS target heating trip on Saturday night. |  |  |  |  |  |  |  |  |
| Plans |  |  |  |  |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |  |  |  |  |
| Yes / No | Duration |  |  |  | Preferred date/time |  |  |  |  |
| Reason |  |  |  |  |  |  |  |  |  |
| Impact |  |  |  |  |  |  |  |  |  |