| SPS |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Machine Coordinator last week |  |  |  |  | Giulia Papotti |  |  |  |  |  |
| Machine Coordinator this week |  |  |  |  | Arthur Spierer |  |  |  |  |  |
| Beam Scheduled |  |  |  |  |  |  |  |  |  |  |
| LHC | Yes |  | NA |  | Yes |  | AWK,HRM | No | SPS MD | Yes |
| Beam Availability by Destination (AFT) |  |  |  |  |  |  |  |  |  |  |
| LHC | 99.0% |  | NA |  | 93.9% |  | AWK,HRM | - | SPS MD | 96.8% |
| Facility Status |  |  |  |  |  |  |  |  |  |  |
| Summary | A magical week for the SPS, characterised by excellent availability (the main faults being no beam from injectors, and one only affecting the dedicated MD). - SFTPRO delivery - Increase of intensity on 24.09 (T4 from 39 to 55 units) - Tests for fast spill monitor / empty bucket channelling for 1 h on 23.09 - Some adjustments to avoid “no beam” due to changes of polarity of MPLH.2409 - LHC delivery as requested - MDs: - Dedicated MD on 24.09 on SHiP target test and crystal shadowing controller, hampered by need to access for target cooling circuit (5h), nevertheless managed to get useful data (2 intensity steps done) - Parallel MD on 4x72 2.3e11ppb on 25.09, dedicated to emittance measurements (at injection, before and after scraping), successful data taking - Several parallel MDs profited from good machine availability (fast chroma application, PS2SPS transfer studies for linearised bunch rotation, RDT optics measurements, mains current regulation, crystal setup on Q22 optics) |  |  |  |  |  |  |  |  |  |
| Issues | - No beam from injectors (7h) - Fault on test SHiP target impacted only dedicated MD (access required, 5h) - ZS vacuum trips during LIU MD (on 25.09, tanks 3,4,5, and tank 4) |  |  |  |  |  |  |  |  |  |
| Plans | Standard week: - SFTPRO delivery - parallel MDs on Monday/Tuesday, long parallel on Thursday - dedicated on Wednesday (SHiP test target, cont’d) - LHC MD preparation on Friday |  |  |  |  |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |  |  |  |  |  |
| Yes / No |  | Duration |  |  |  | Preferred date/time |  |  |  |  |
| Reason |  |  |  |  |  |  |  |  |  |  |
| Impact |  |  |  |  |  |  |  |  |  |  |