| SPS North Area |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Facility Coordinator last week |  |  |  |  | L. Nevay |  |  |  |  |  |
| Facility Coordinator this week |  |  |  |  | J. Bernhard |  |  |  |  |  |
| Beam Scheduled |  |  |  |  |  |  |  |  |  |  |
| H2 | Yes |  |  | H6 |  |  | Yes | K12 |  | Yes |
| H4 | Yes |  |  | H8 |  |  | Yes | M2 |  | Yes |
| Beam Availability by Destination (AFT) |  |  |  |  |  |  |  |  |  |  |
| H2 | 93.8% |  |  | H6 |  |  | 93.4% | K12 |  | 93.8% |
| H4 | 93.8% |  |  | H8 |  |  | 93.8% | M2 |  | 93.8% |
| Planned Target Sharing (ASM) |  |  |  |  |  |  |  |  |  |  |
| T2 | 30 |  |  | T4 |  |  | 55 | T6 |  | 50 |
|  |  |  |  | T10 |  |  | 21 |  |  |  |
| Facility Status |  |  |  |  |  |  |  |  |  |  |
| Summary |  | H2/H4/M2/P42/K12: Good operation. H6: Generally good operation and adjusted rates across all beam files to compromise within RP limits with H8 operation. H8: Good operation broadly. Difficult start-up for DRD6 with very low rates reported by user. Vacuum pipes adjusted, optics redesigned, situation now more stable. |  |  |  |  |  |  |  |  |
| Issues |  | H6: Power converter for QNL.X041426 was fluctuating at low current settings. Fixed during the shadow of the LINAC4 stop with only brief downtime. H8/H6 RP Alarms: With the longer 180mm target in T4, and both H6 and H8 running tertiary e+ beams, the radiation at monitor PAXNA12612 above H6/H8 at the start of EHN1 cut the beam twice. The radiation largely comes from muons captured by the yokes of the magnets and is not entirely related to the beam intensity. HSE-RP agreed to increase the alert threshold a small amount which made operation more stable. |  |  |  |  |  |  |  |  |
| Plans |  | H2: CMS HGCAL continues. H4: SND continues. H6: DRD6 MAXICC à DRD3 CASSIA + ATLAS HGTD + DRD3 H8: DRD6 IDEA DRC continues. M2: AMBER (main) + MUonE (parasitic). P42/K12: NA62 continues. |  |  |  |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |  |  |  |  |  |
|  |  | Duration |  |  |  | Preferred date/time |  |  |  |  |