| AD - ELENA |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Machine Supervisor last week |  |  | Lajos Bojtar |  |  |  |  |
| Machine Supervisor this week |  |  | Bertrand Lefort |  |  |  |  |
| Beam Scheduled |  |  |  |  |  |  |  |
| AD | Yes |  |  | ELENA |  | Yes |  |
| Availability (AFT) |  |  |  |  |  |  |  |
| AD | 98.3 % |  |  | ELENA |  | 98.3% |  |
| Facility Status |  |  |  |  |  |  |  |
| Summary | Eventful week, with record extracted intensiy, 6.2E7 from AD. During Wednesday MD: - AD ring sublimation - Stochastic cooling debugging - B train bug fix deployment - LLRF phase loop adjustments - Switched to settings with AEGIS solenoid ON. |  |  |  |  |  |  |
| Issues | - Thursday evening The H- source filament broke. The filament was replaced Friday afternoon. Difficult restart, due to sparking of the HV. Postponed the source restart until Monday to give time to vacuum recovery. No H- during the week-end. - Vacuum control card issue Friday afternoon, quicly recovered. - Friday evening the AD electron cooler went down due to BBC2 power supply fail, replaced with spare by FL. |  |  |  |  |  |  |
| Plans |  |  |  |  |  |  |  |
| Intervention Request |  |  |  |  |  |  |  |
| Yes / No | Duration |  |  |  | Preferred date/time |  |  |
| Reason |  |  |  |  |  |  |  |
| Impact |  |  |  |  |  |  |  |