| Linac 3 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Machine Supervisor last week |  |  | M. Slupecki |  |  |
| Machine Supervisor this week |  |  | R. Wegner |  |  |
| Statistics |  |  |  |  |  |
| Availability | % |  |  |  |  |
| Facility Status |  |  |  |  |  |
| Ion species | 208Pb54 |  |  |  |  |
| Summary | Monday: Source performance recovery – tuning for intensity, then for stability Tue-Wed: Ramped down oven1 power – intensity and stability improved further Thu-Fri: Stable operation Weekend: Stripper foil ageing tests. Buncher issue from last week is followed up by RF. |  |  |  |  |
| Issues | ● Issue with oven1 – it seems it didn’t deliver lead → To be investigated after the next oven refill. Now running with oven2 only. ● Source intensity dips (reported before in 2023) reoccurred a few times → The cause is confirmed to stem from running an oven at high power → Cured now with oven1 switched OFF |  |  |  |  |
| Plans | Operation for LEIR |  |  |  |  |
| Intervention Request |  |  |  |  |  |
| Yes / No | Duration |  |  | Preferred date/time |  |
| Reason |  |  |  |  |  |
| Impact |  |  |  |  |  |