middleware status and plans
IT Cluster Summary
JRA1 All Hands Meeting
CERN, 24-26 October 2007
Francesco Giacomini – INFN

---
Restructuring
DGAS
  - new dgas.service-common includes some parts of dgas.common used only on the server side
    - Less dependencies on the client modules
    - Easier portability of DGAS clients and sensors
WMS/WMS-UI
  - Removed deprecated features
    - Checkpointing, partitioning
  - Removed unneeded UI dependencies
    - wms-common and wms-configuration
  - General dependency cleanup

---
UI restructuring
OLD UI:
  - Commands were spread into different components/subsystems:
    - wms-ui.cli-python
      - Python commands to LB server
      - status & logging-info
    - wms.client
      - C++ commands to WMProxy server
      - Submission, cancellation, get-output, list-match,...
  - Libraries were spread into different components:
    - wms-ui.cli-python
      - Python modules
    - wms-ui.wrap-python
      - Swig modules around C++ APIs

---
UI restructuring /2
NEW UI:
  - wms-ui.api-python
    - Contains all python/swig modules/libraries
    - More user-friendly interface (API style)
  - wms-ui.commands
    - Contains all python (LB) & C++ (WMProxy) commands
  - wms.wmproxy-api-* still under org.glite.wms
    - Which relation should be between a metapackage and a subsystem?

---
SLC4_ia32
A WMS almost equivalent to patch #1251 is under test
  - with the official globus gridftp using lcmaps-based authz
  - RPMs produced with ETICS
  - the installation and configuration are still partially manual
CREAM is under test
  - on top of BLAH
  - passed acceptance tests
  - moving towards certification (expected in December)
DGAS, VOMS and VOMS-Admin builds are available
Although now ETICS reports failures
  - Starting with proxy renewal

---
SLC4_x86_64
Mainly a build exercise
CREAM, DGAS, BLAH, VOMS, VOMS-Admin builds are available
WMS and WMS-UI not yet
  - not much effort yet
  - but some deps are not correct
    - libclassad.a built without -fPIC
    - org.glite.security.gsoap-plugin uses gsoap-2.7.9b
    - Proxy renewal fails
    - ...

---
Patch #1251 (WMS/LB)
WMS from the 3.1 development branch
  - With the corresponding LB
Available in production since mid-September
Improved stability and performance
  - direct management of job collections and bulk matchmaking
Since then two critical bugs
  - #29737: corrected by patch #1466 (involving LB client)
  - #30518: being fixed
SLC3 only, built with the old ant-based build system
Major stability problem is due to lack of a good recovery procedure

---
WMS
Moving to security delegation v. 2.0.0
  - Client/Server already partially implemented in HEAD and being tested
  - Breaks backward compatibility (delegation namespace changed)
  - Current (1.1.18) gridsite does not implement all needed features
  - Proposed (1.5) gridsite has interface changes and breaks WMProxy compilation
    - Under investigation by gridsite people
Memory optimization in ICE for job cache
Signal handling in the Job Wrapper
  - Interaction with job preemption on some sites, which also affects the shallow resubmission

---
WMS /2
JSDL support
  - XML parsing done (now based on xerces)
  - Integration with gSoap on-going
  - Currently not as expressive as JDL
Major restructuring for the WM
  - Code cleanup and simplification
How reliable is the information published in the IS?
On-going discussion on matchmaking based on the authorization information
  - Follow Thursday afternoon session

---
Common Logging Format
Almost ready to start applying the recommendations
  1. Review all our logging statements
  1. Modify the code (in the main CVS trunk)
Which library (for C++)?
  - Any
  - Client calls based on macros
  - Predefined macros for “standard” loggers
LOG_ACCESS_FATAL << "this is fatal";
LOG_ACCESS_ERROR << "this is an error (errno = " << 2 << ')';
LOG_ACCESS_WARN << "this is a warning";
LOG_ACCESS_INFO << "for your information";
LOG_ACCESS_DEBUG << "blah blah blah";

---
Common Logging Format /2
Advantages
  - Can be implemented on top of multiple logging libs (currently log4cpp-1.0.x)
  - Don't evaluate message construction if no need to log (e.g. if the level is too low)
    - if (!access_log().isInfoEnabled()) ; else access_log().infoStream() << "for your information";
  - Compile to no-op if logging is disabled at compile time
    - if (true) ; elseNullStream() << "this is fatal";
      (which disappears in the actual code)
    - Useful in order to have logging in libs (e.g. for testing purposes)
Provide a key/value abstraction
  - LOG_ACCESS_ERROR << KeyValue(“errno”, errno);

---
CREAM
Heavy testing in view of the certification
  - Passed the acceptance tests
  - See presentation on Friday
Proxy renewal approach is being refined
  - Need a full database for the mapping between delegation id and associated jobs
  - Current database backend (JNDI) does not support indexing

---
BLAH
Testing and bug fixing
  - For the now-terminated gLite CE
  - For the CREAM CE
Further development going on in the main CVS trunk
  - changes for use of BLAH by Condor were merged into HEAD
  - the submit scripts were re-arranged for better ease of porting
  - proxy transfer eventually replaced by GSI proxy delegation for the proxy renewal daemon
  - keep Condor in the loop of BLAH changes: version BLAH independently and maintain a stable and a development branch.
  - provide support to the current BLParser async notification mechanism for batch systems other than LSF and PBS

---
DGAS
Restructuring of the sensors
  - Decoupled the packaging of the sensors from the packaging of the generic clients and API
  - On-going activity to decouple UR production on the CE and their delivery to the HLR
Rewrite of dgas2apel is on-going
  - to be able to run it also on a second-level HLR and not only on a site HLR
Adoption of the common logging recommendations
  - Same solution adopted for the WMS
Global review of the code and DB schemas
  - easier management, better performance, standardization

---
VOMS
Development:
  - Logging support consistent with the security logging document
  - Ability to contact the server via plain SSL
  - Support for short FQANs
    - New version of the FQAN specification doc is in the works
  - Rewritten access to DB (ongoing)
    - Takes advantage of native DB abilities
  - No longer need write access to DB
    - AC Serial numbers are no longer stored there
  - Short term items in the dependency challenge review done
    - Work on long term items has started
  - Handles users with multiple certificates
Version 1.8.0 is almost ready

---
VOMS-Admin
Certification of voms-admin 2.0 almost finished
Development:
  - Support for users with multiple certificates
  - BIG effort for certification of 2.0
  - Dealt with security issues
  - Work on short term items of the dependency challenge is paused due to a bug in ETICS

---
G-PBox
Follow Thursday afternoon discussion on the authorization service