## Slide 1: Calibration status
C. Zampolli

## Slide 2: Summary of periods
LHC12d  PPass completed, waiting for final QA feedback
LHC12e  VPass completed, waiting for final QA feedback to start PPass
LHC12f  VPass completed, waiting for final QA feedback to start PPass
LHC12g  VPass completed, waiting for final QA feedback to start Ppass
LHC12h  on the way for VPass
  Manual calibration window opened despite a few resubmissions left (a few runs should not matter, and if needed, the detectors can wait for them to be completed before assessing their readiness in terms of calibration)
    Deadline set to Monday 3 dec (yesterday), obviously could not be respected
    MUON asked for 2 weeks (until Dec 17), won’t wait for them
LHC12i  well ongoing, no issues so far

## Slide 3: LHC12i
See also:
  http://www-alice.gsi.de/TPC/CPassMonitor/PicLHC12i/CpassCalibTrend_Select_LHC12i.png
  http://www-alice.gsi.de/TPC/CPassMonitor/PicLHC12i/CpassRecoTrend_Select_LHC12i.png
  http://www-alice.gsi.de/TPC/CPassMonitor/PicLHC12i/problem.list

## Slide 4: LHC12h – VPass: calibration readiness
Detector | Readiness (Calib/QA)
Mean Vertex | Thu, 6 Dec/?
SDD | Waiting/?
TPC | Yes/?
TRD | Waiting/yes
TOF | yes/yes
T0 | Yes/?
EMCAL | Yes/yes
PHOS | ?/?
HMPID | Yes/yes
SSD | Yes/?
MUON | New align/yes
V0 | ?/yes
Detector | Readiness (Calib/QA)
PMD | ?/?
FMD | ?/?
ACORDE | --
ZDC | (off)
Waiting  for 192707-708
New Align  won’t wait for it

## Slide 5: Issues/remarks/open points
Reconstruction suffers from problems in
  HLT  should be fixed, revision needed to be ported to the release
    Seems to fix a lot of things…
  HMPID  now excluded from reconstruction until the problem is solved
Merge-by-component
  Should be used soon, together with the new TPC components
    They won’t produce calibration but only an extra file
    They’ll be monitored until the end of pA
    Testing started
    Exit codes to be agreed
  New components: porting status?
pA triggers
  Downscale (by how much?) at reconstruciton?

## Slide 6: Issues/remarks/open points – II
TPC/Calib/Correction
Wiping of Cpass output
  At the end of Ppass?
  ITS files? Produced by whom? Why?
Validation codes used from Friday