## Slide 1: CASTOR Report
PBM Review
19 June 2012, RAL
Matthew Viljoen
Notes: Keep it short
Stear clear of details
Discussion throughout - interrupt

## Slide 2: Recent changes
Complete hardware refresh (details on next slide)
Switch tape subsystem to Tape Gateway
Switch from LSF on all instances to Transfer Manager
  No more licensing costs!
  Better performance, and…SIMPLER!
Minor upgrade from 2.1.11-8 to 2.1.11-9
  Can now upgrade ORACLE to 11g before 10g end of support
Notes: Changes over last 12-18 months
As safe and incremental as possible: more small interventions rather than fewer "big bangs"

## Slide 3: Hardware Refresh
New SRMs, CASTOR + DB headnodes
SL5 and Content Management System (CMS) - Quattor + Puppet - control throughout
Leading to:
Improved overall performance
  Switch over availability stats from SAM Ops to VO
  No more ATLAS background noise in SAM tests
  (before, consistent <5% of miscellaneous ATLAS failures)
CMS changes – major benefits (install, DR)
Notes: More details on hw changes (from 6yr old hw!) - … former reluctance to change anything…
Quattor controlling o/s RPMs + CT payload, Puppet the config files
Successful throughout - better performance
CMS benefits: give example of last Friday's Gen outage

## Slide 4: What next?
(Jul? Full “off-site” database Dataguard backup
(Aug/Sep) 2.1.12 upgrade, starting with repack
  - Improvements on tape front
  - Removal of all legacy code/support
(Autumn) Common headnode type, for improved:
  - Resiliency: easier to replace faulty node
  - Scalability: dynamically changing pool of headnodes
  - Uptime!
Notes: Coming up over coming months...
offsite backup - resilience, DR
2.1.12 and benefits (…)
common headnode type - internal change, transparent

## Slide 5: Remaining problem areas
Disk server draining overheads
Disk server deployment and decommissioning
  Need to make better use of Configuration Management System
Ongoing need for database expertise
  Large number of different instances (4 prod, 3 test, Facilities…)
Lack of read-only mode with new scheduler
CASTOR Information Provider (CIP) accounting problems
Notes: Unresolved issues
Draining: internal headache (with perf. impact)
D/S overheads: internal dev. needed here
No more LSF: but ORA expertize still req.
- many instances: really necessary? testing: probably.
Lack of RO mode: useful with hw probs. Requested.
CIP accounting probs: RAL specific (Gen sharing)

## Slide 6: Further ahead…
2.1.13 developments at CERN and future upgrade
Introducing Virtualization…
  Already setting up new virtualized test instance
  Virtualize by default (headnodes, tape servers, CIPs…)
Leading to:
Consolidated hardware, easier admin, High Availability
Notes: 2.1.13 – no definite info yet…but more tape improvements
Virtualization…
Basic tenet: virtualize by default

## Slide 7: In conclusion…
Track record of good interventions
  Comprehensive testing infrastructure paying dividends
Balance right between new functionality vs. stability
  3-6 months training behind CERN head version
Good performance (esp. for tape). No plans to move away from CASTOR, alongside new “next-gen” disk storage solution