## Slide 1: ELENA LAYOUT MACHINE status

## Slide 2: ELENA – LAYOUT machine
WHO WE ARE ? HOW IT WORKS ?
STATUS of ELENA LAYOUT MACHINE
ACCESS TO 3D CAD DATA : CAD VIEWER CONNECTED TO EDMS

## Slide 3: ELENA – LAYOUT machine
WHO WE ARE ?
ELENA LAYOUT MACHINE : Stephane Maridor (EN/MEF/INT):
INTEGRATION OF AD ZONE : Olivier Choisnet
3D MODELISATION OF AD FACILITY &
STUDY INTEGRATION OF ELENA
ELENA TRANSFERT LINE : Jean-Michel Lacroix (EN/MEF/INT):
(EN/MEF): MACHINE &EXP. FACILITY group
Responsible for ELENA PROJET: Francois Butin

## Slide 4: ELENA – LAYOUT machine
HOW IT WORKS ?
TO CREATE THE LAYOUT MACHINE WITH OUR CAD SOFTWARE CATIA / SMARTEAM
WE NEED “OPTIC” machine input (thanks to Pavel Belochitskii) to extract parameter of position (distance cumulated “DCUM”) &
Dimensions of equipment to draw 3d simplified model

## Slide 5: ELENA – LAYOUT machine
create simplified 3d model for each equipment

## Slide 6: ELENA – LAYOUT machine
create skeleton of each section beam with middle position of element
Position of DHV
ELENA SKELETON SECTION 1

## Slide 7: ELENA – LAYOUT machine
Add the elements of machine linked to their position : SKELETON DRIVE THE POSITION

## Slide 8: ELENA – LAYOUT machine
Define the global shape of the beam :
parameter

## Slide 9: ELENA – LAYOUT machine
CREATE THE ELENA LAYOUT

## Slide 10: ELENA – LAYOUT machine
ADD VACCUM EQUIPMENT (PIPE,BELOW,FLANGE,..) TO THE LAYOUT SECTION (simplified model)

## Slide 11: ELENA – LAYOUT machine
STATUS of ELENA LAYOUT MACHINE
INTEGRATION OF SIMPLIFIED 3D MODEL OF VACCUM EQUIPMENT IS DONE
DRAFT OF 2D DRAWING OF ELENA LAYOUT ARE READY
3D LAYOUT OF ELENA IS WELL ADVANCED,
(CAD STRUCTURE IS READY)
PARAMETER OF POSITION’S EQUIPMENT ARE DEFINED:
(“DCUM” PARAMETER)

## Slide 12: ELENA – LAYOUT machine
TO DO
RENAME ELEMENT AND CREATE EQUIPMENT CODE
FOLLOWING “PS Equipment Codes” systems
OWNER OF EQUIPMENT WITH (DESIGN OFFICE)

## Slide 13: ELENA – LAYOUT machine
TO DO
SAVE LAYOUT DRAWING IN EDMS/CDD :
WHEN EDMS document: “Naming conventions” for layout of ELENA become valid
EDMS NO: 1209975
MANAGE & FOLLOW THE MODIFICATION& EVOLUTION DURING DESIGN STAGE
ADD SUPPORT EQUIPMENT : DESIGN STUDY SHOULD START IN AUGUST
CONCERNING 3D CAD DATA (CATIA / SMARTEAM)

## Slide 14: ELENA – LAYOUT machine
ACCESS TO 3D CAD DATA : CAD VIEWER CONNECTED TO EDMS
INSTAL 3DVIA VIEWER BEFORE

## Slide 15: ELENA – LAYOUT machine
NOW YOU CAN HAVE ACCESS TO OUR 3D MODEL (ON DEMAND)
LINK FROM EDMS PORTAL
TOOL IN EDMS PORTAL : CDN “CAD DATA NAVIGATOR”

## Slide 16: ELENA – LAYOUT machine
1
2

## Slide 17: ELENA – LAYOUT machine
3
3D VIA VIEWER
ELENA LAYOUT MACHINE

## Slide 18: ELENA – LAYOUT machine
THANK YOU