## Slide 1: AD extension building B. 393

## Slide 2: Where we are
Soil tests taken 21 May
New extension building was approved 30th May
Contract for CE construction drawings production awarded 13th June
Definition sketch under approval in EDMS on 22nd June
Currently slightly revising main dimensions to optimize usable surface
Checking impact of CV/EL/HE systems on CE

## Slide 3: Building sketch being revised

## Slide 4
Magnetic horns test bench (10 x 7 m2)
Workshop (5 x 10 m2)
Offloading area
(8x4.6 m2)
Storage (5 x 9 m2)
Storage (7x4 m2)
Storage (7x4 m2)
Storage (7x2 m2)
Kickers 12.7 x 14.7 m2
Test bench 7 x 10 m2
Porte 6x 6 m2
Porte 2,5x 3m2
CV 6x1,5 m2
EL

## Slide 5: Scheduling