Quattor: core modules status update
Quattor: core modules status update
4th Quattor Workshop
Universidad Autónoma de Madrid
10/2007
Presented by Marco Emilio Poleggi – CERN-IT/INFN-CNAF

---
Major CERN developments…
Major CERN developments…
(Not including CERN-specific developments!)
Support for namespaces
  - New CDB with a deploy mechanism under testing (see presentation):
    - Based on “stages”: test/, preprod/, prod/
    - New commands cp, mv, deploy available
CDB backend (ongoing)
  - Current SQL-based back-end is slow, and aysnchronous
  - Rewriting CDB2SQL in multithreaded Python with a fast XML parsing library
SWRepSOAP (ongoing, with BARC India)
  - Only minor enhancements
CCM extensions (started)
  - CCM to accept non-local profiles
  - Essentially, what AII does, but fully CCM-integrated
No progress: lack of manpower 
Done (thanks to BARC's collaborators)

---
…Major CERN developments
…Major CERN developments
Release build framework
  - ETICS integration still missing
Release 1.3 under preparation
  - Namespaces + cumulated fixes + core modules and components enhancements
NotD
  - Framework ready which allows users to connect with several authentication mechanisms (NICE, KRB5, X.509).
  - It also allows user to select the hosts to be notified using wassh-ssm.
CERN manpower still limited
  - ~1.4 FTE (counting 1 FTE contributed by CNAF, and 0.2 FTE contributed by BARC India)
Done. Release 1.4 will follow ASAP
Work in progress
-1 FTE from 02/2008 
On hold
... but I'm available for new job proposals ;-)

---
Developers’ and users’ wish list
Developers’ and users’ wish list
CDB
  - Expose CVS functionalities to the client [#9734, #17827]
  - Visualization/navigation tool [#24156]
  - Selective synchronization among multiple servers [#24687]
  - Suppress notifications [#26433]
CDB2SQL
  - Direct back-end interfacing, like native XML DB and Oracle
    - Avoid re-parsing XML profile just generated by PAN
PAN Compiler
  - Make dependency information available [#18005]
  - New “data template” type in [#10622]
  - Memory consumption with huge template sets.
Generic
  - Develop a generic, plugin-based login and authentication library [#17676]
  - Developers' conventions and perl coding style document [#23236]
  - Provide a common logging service [#28607]
No progress

---
Developments at CERN: CCM
Developments at CERN: CCM
Support to fetch foreign profiles added [#10628]
Support for multiple instances of Configuration object [#21846]
Wish list:
  - De-privilige CCM execution [#17673]
  - Addition of fill_template() method to the base API [#28391]

---
Developments at CERN: NCM
Developments at CERN: NCM...
cdispd. Wish list:
  - add global activation switch [#13484]
  - should be restarted after changes in modules [#27529]
ncd. Wish list:
  - Automated web-based documentation for components
  - give access to current debuglevel to NCM components [#3945]
  - Provide a way to force the reconfig of a node [#7791]
  - Generic ‘provides’ for NCM components [#17681]
  - update component includes and structure [#17928]
  - add 'NOACTION_SUPPORTED' to NCM component [#20040]
  - ncm-ncd should have a --skip option [#20619]
  - NCM-components as downloadable agents [#21204]
  - ncm-ncd should catch exiting components [#22409]
  - ncm-ncd : improve handling of pre dependencies [#23814]
template
  - Added <DSSTFOREACH> (DiSk SorTed FOREACH) tag for fixing bug #26137. Still needed, Luis?
Work in progress
Pending: still desired?
Pending: still desired?

---
Developments at CERN: NCM components
Developments at CERN:
NCM components
No framework's changes.
ncm-filesystems (Luis)
  - Used at CERN-CC for Xen-based paravirtualization
lib/blockdevices (Luis)
  - Generic support for managing block devices in other components (see Luis's presentations)
Wish list:
  - Document which file is modified by which component [#6279]: what about a mandatory tag in config.mk?
  - Insecure calls to system() in ncm-components leading to remote code execution [#21794]: please review your components!
  - cannot use "perl -c" to check components, need rebuild+install for any test [#22280]
  - allow for %post/%pre/... scripts for ncm component RPMs [#24506]

---
Developments at CERN: pan-templates
Developments at CERN:
pan-templates
New schema for “enclosures”
Fixed default values and set_partitions() doing nothing on logical partitions [#28899] (Luis)
Add support for gLite and gLite WMS in schema (Michel)
Support for md devices (Michel)
Wish list:
  - Need a function to ease handling of multiple subnets in one site [#15577]
  - CDB schema and functions to be extended for handling different OS device mapping [#15611]
  - smarter [n]push() [#21012]
  - configure/install systems using I2O drivers on SL4 [#28131]
  - document Pan functions in the standard template set [#29955]. Proposal: a man page for each relevant template file

---
Developments at CERN: SPMA, SWRep
Developments at CERN: SPMA, SWRep
SPMA/rpmt
  - Do not log when in --noaction mode to spma log file
  - Include new error assertion verification after running rpmt
  - Wish list:
    - pkg_add(): kernel management could be better [#4468]
    - formatting of SPMA output [#6203, #16825]
    - SPMA should refuse to run if it detects an OS change [#10403]
    - spma should upgrade, and not deinstall/install, a package when arch is changed AND version is changed [#19934]
    - Defaults for userpkgs and userprio not reset [#24025]
    - spma gives up at the first IO error [#29029]
SWRepSOAP
  - Support for multiple repositories added
  - Version check between client and server implemented

---
Developments at CERN: tools
Developments at CERN: tools
cdb-tpl-view
  - XML parser donated by the Lemon's guys
  - Extended to support stages
  - Not yet integrated:
    - pangraph
    - next panc's functionalities

---
Developments at CERN: others
Developments at CERN: others
CDB update
  - See Marco Emilio’s presentation
Quattor release management
  - See Marco Emilio’s presentation
ncm-rac for Oracle RAC cluster installations, contributed by IT/DES. Slides available here
  - Wrapper around Oracle's tools (usually operated manually)
  - Significant installation speed-up

---
http://quattor.org