Muon Cooling for a Neutrino Factory and Muon Collider
MAUS Status and Plans
Chris Rogers,
ASTeC,
Rutherford Appleton Laboratory

---
High Energy Muon Facilities
Overview
- Responsibilities
- Documentation and test coverage
- Geometry Task Force
- Online Running
- Software Workshop
- New Functionality
- Plans to next CM

---
Responsibility/Block Diagram
Project management
Rogers
Build system
Rogers
QA
Rogers
Documentation
Rogers
Geometry + fields
Rogers/Littlefield/
Ricciardi/Bayes
Geant4 Simulation
Rogers/Bayes
Data flow/API
Rogers/Richards
TOF
Rajaram
KL
Bogomilov
Ckov
Cremaldi/Kafka
Tracker
Dobbs/Santos et al
Data Unpacking
Karadzhov
EMR
Karadzhov/Ruslan
Accelerator physics analysis
Rogers/Lane
Detector Integration
Rogers/Lane/Taylor

---
Documentation Coverage
Geometry + fields
Ricciardi/Rogers/
Littlefield/Bayes
Geant4 Simulation
Rogers/Bayes
Data flow/API
Rogers/Richards
TOF
Rajaram
KL
Bogomilov
Ckov
Cremaldi/Kafka
Tracker
Dobbs/Santos et al
Data Unpacking
Karadzhov
EMR
Karadzhov/Ruslan
Accelerator physics analysis
Rogers/Lane
Detector Integration
Rogers/Lane/Taylor
- Documentation exists for tracker but is not integrated
- Documentation exists for data structure and API but developer level docs for the code that calls MC+Recon modules is missing

---
Fireworks and Burnt Potatoes

---
Python Test Coverage
ReducePyTOFPlot	3%	Durga Rajaram
MapPyTOFPlot	12%	Durga Rajaram
framework.merge_output	18%	Alex Richards
framework.input_transform	20%	Alex Richards
MapPyScalersDump	45%	Yordan Karadzhov
ReducePyCkovPlot	47%	Gene Kafka
docstore.MongoDBDocumentStore	49%	Alex Richards
ReducePyCkov	50%	Gene Kafka
docstore.DocumentStore	68%	Alex Richards
framework.utilities	73%	Alex Richards
framework.multi_process	79%	Alex Richards
- Documentation exists for tracker but is not integrated
- Documentation exists for data structure and API but developer level docs for the code that calls MC+Recon modules is missing

---
C++ Test Coverage
src/common_cpp/DataStructure	5511/23060	23.9	All
src/common_cpp/DetModel/SciFi	45/134	33.6	Chris Heidt
src/common_cpp/API	22/53	41.5	Alex Richards
src/common_cpp/JsonCppStreamer	129/258	50	Alex Richards
src/input/InputCppDAQData	365/571	63.9	Yordan Karadzhov
src/input/InputCppRoot	38/55	69.1	Chris Rogers
src/common_cpp/Utils	580/838	69.2	See below
src/input/InputCppDAQOfflineData	27/37	73	Yordan Karadzhov
src/map/MapCppTrackerRecon	121/161	75.2	Adam Dobbs
DAQChannelMap.cc	46/92	50	Yordan Karadzhov
TOFChannelMap.cc	74/145	51	Durga Rajaram
TOFCalibrationMap.cc	129/217	59.4	Durga Rajaram
CppErrorHandler.cc	35/47	74.5	Chris Rogers
MAUSEvaluator.cc	64/83	77.1	Chris Rogers

---
Geometry task force
- Implementation of Step IV geometry
  - Configuration management etc
- Implementation of Step IV fields
- Validation of simulation of Step IV
  - True validation comes with beam...
- Should have representation from every detector

---
MAUS Online
- Operation 13th-15th October
  - Test of updates to MAUS
  - Test of onrec reinstall (64 bit + new version of SL)
- Online Recon was known to be at-risk
- Problem 1
  - Online histogram viewing tool failed to render images
  - 3rd party image manipulation library failed to execute
  - SOC (Rogers) work around implemented
- Problem 2
  - Reconstruction failed to reconstruct TOF/Ckov
  - SOC (Rogers) failed to fix this in a reasonable time frame
  - Ability to roll back to previous version still not implemented
- Consequence
  - Online reconstruction was not available for these shifts

---
MAUS Online - Recovery
- This is a warning
  - Need to manage OS reinstall process
    - staged reinstall over onrec01/onrec02 and mirror properly?
  - Need to manage software update process better
    - Code was pushed three days before run...
    - Rogers was at a a meeting in Fermilab...
    - Roll back/versioning foreseen but not implemented yet
  - Need improved integration testing of online functionality
    - e.g. Check that we can make reference histograms from some set of reference data
- Investigation of specific bug that caused failure
  - Alex Richards
- Recommended fix to prevent future reoccurrence
  - Installation process
  - Upgrade process
  - Testing
  - Alex Richards

---
Software Workshop
- Useful discussion
  - Tracker noise and Monte Carlo modelling
  - Global reconstruction data structure
  - EMR debugging/support
- User support
- Very productive meeting

---
New Functionality
- API
- Global Interface to fields, geometry
- Job/run metadata handling
- Geant4.9.5.p01 build
- Tracker reconstruction to space points
- TOF interface to Configuration DB
- Updated online reconstruction for revised datastructure
- Geometry progress
- More in detailed talks

---
Items for next CM
- KL Reconstruction is still not merged with trunk
  - Lack of testing
  - May hold up any PID publication
- Batch reconstruction of data is still not operational
  - Automatically reconstruct/monte carlo data as it comes in
- Step IV still uses legacy geometry
  - No proof of the CAD import approach
  - Now developers turn over...