## Slide 1: AIDA Advisory Committee
Present in Frascati:
Alan Bross FNAL
Geoff Hall Imperial College
John Harvey CERN
Peter Jenni CERN
12 April 2013

## Slide 2: Mandate
Our mandate – now defined
  Monitoring scientific and technical activities and advising the AIDA management on deliverables & milestones.
  Recommendations to AIDA management about scientific or technical choices
    or actions to be taken with partners and Work Packages.
  On request of AIDA management, participating in AIDA internal review
  Providing a short document after each SAC meeting
    reporting at the AIDA plenary meeting
  Participate in strategy discussion about the continuation of AIDA within the European framework Horizon 2020.

## Slide 3: Overall status
Management
  Large, complex project - which is a challenge
    funding and resources rely significantly on other support
  Second annual report delivered
  Financial reports are being submitted in timely manner
    not a small achievement!
  Milestones and deliverables
    generally on schedule
      it would be surprising if some were not delayed
    PM team has identified a few places to concentrate
      ensure to react constructively
  Present meeting informative and interesting
    a lot of excellent progress has been reported

## Slide 4: Provisional feedback from AC
Many deliverables come in final year
  be careful to anticipate them
Recording progress - (deliverables and milestones)
  modest level of documentation is really important
    not just evidence, but ensuring project outcomes are valuable to wider community
    suggest short reports with standard template
Clearly some aspirations are affected by CERN test beam availability
  reformulate some final objectives, taking this into account
  record the impact of decisions outside project control
  draw attention to the importance for AIDA

## Slide 5: Future
Projects like this need long term commitments
  but in an environment where resources are available for limited term
  try to maximise opportunities for follow-on project
    therefore important to develop strategy for this
    recognise the need to meet EU objectives, which are not just scientific or technical
      networking, enhancements to existing infrastructure and capabilities, impact on European industry,…
      visible record of achievements is vital
      short summary reports - and links to publications - essential
      with acknowledgements to AIDA