## Slide 1: CVMFS deployment taskforce
Stefan Roiser
IT/ES

## Slide 2: Current status – first tasks
Look for sites which will help with testing CVMFS development versions
  RAL-LCG2, SIGNET-T2, SFU-LCG2, TRIUMF-LCG2
    Two testing areas: NFS export (several sites from above) & shared cache (more sites welcome to join in !!!)
Mailing list for task force members
  wlcg-ops-coord-tf-cvmfs created and populated
Create a mailing list with sites that haven’t deployed CVFMS yet (combined of all 3 VOs)
  wlcg-ops-coord-tf-cvmfs-sites currently being populated
Populate twiki with information for site admins
  To be done

## Slide 3: Progress in deployment
Since Sep GDB, 5 new sites have deployed CVMFS
  CMS
    RWTH-AACHEN
    GRIF sites supporting CMS
  LHCb
    CBPF
    INFN-TRIESTE ?
    IT-TAU-HEP
    NIPNE-RO-07
    NIPNE-RO-11

## Slide 4: Client deployment and related
Latest production version: 2.0.18
Version 2.0.19 currently in pre-production
  Fixes a problem where an “old” file could be delivered in case the file size hadn’t changed
Report from first site about diskless CVMFS client. Stable running of client 2.1.1 on 2k cores
  More info will be added to the twiki
Several sites expressed interest to get “EMI tarball installations” from CVFMS – start discussion with WLCG middleware taskforce on the topic

## Slide 5: Next steps
Contact sites, ask them to fill in twiki with information about deployment and possible issues
  No more currently known issues, maybe the twiki will reveal some….