## Slide 1: EATM 12-10 – NA62
Lau Gatignon / EN-MEF

## Slide 2
Thanks to the tremendous efforts of all of you (and many others) the patrol of ECN3 and TCC8 was done last Wednesday afternoon and the beam permit signed.
After a machine stop on Thursday morning we could start at 14 PM and immediately some beam was seen on the T10 monitor. A first steered pencil beam of 1011 ppp hit the T10 target at 19 PM!
Then the experiment took access till 14 PM on Friday. We switched on the K12 beam (pencil beam with 1% of nominal acceptance) and saw immediately the beam profile at the beam dump and with roughly the expected intensity!
Now the detailed beam tuning has started and this will be a lengthy process (in particular the optimisation of backgrounds, which needs detailed feedback from the experiment and many FISC profiles).
Many thanks and congratulations to all of you!

## Slide 3
The vacuum pressure in the blue tank (with one cryo pump) was last Friday at the expected level for this configuration (1.3 10-5 mbar) and in the large vessel in the dump tunnel the pressure was also good (5 10-4 mbar). Therefore nothing prevents NA62 to switch on all detectors!
The cooling and ventilation is working as expected, for access to ECN3 (including to the CEDAR) a 15 minutes waiting time is requested before accessing, as long as we stay at intensities below 1012 ppp on T10.
So far we relied mostly on EXPT scalers and in particular on the XION chamber. A detailed look at the other instrumentation and e.g. at the XCON radiator will come over the next days and weeks.
On the short term the tolerances in P0-SURVEY need to be defined correctly.

## Slide 4
NOW COMPLETE INCLUDING ROOF