## Slide 1: LHCb Readiness for LS1
  LHCb VSC Technical Responsible:
  Cédric Garion

## Slide 2
  ‘Assumption is working on two experiments in parallel. Any new requests to be discussed with Mark Gallilee for compatibility with manpower’.
  Procedures
  LS1 Interventions and Dates
  Conclusions
Introduction

## Slide 3
Procedures
Procedures have been written and all components have been purchased on the basis of each intervention to remove chambers

## Slide 4
Interventions and Dates - Removal
LBV section will intervene on vacuum
Procedures established for removal
Support from LHCb is required for platform/scaffolding and detector opening.
Vacuum chambers are stored by LHCb at point 8.

## Slide 5
Interventions and Dates - VAX
LBV section will intervene on vacuum

## Slide 6
Interventions and Dates - Installation
Design of the supports almost frozen (and significantly improved since the EDR).
Beryllium parts already received.
Aluminum bellows manufacturing ongoing.
Installation procedures – to be done.
Support from LBV for the pumping through the VELO

## Slide 7
Interventions and Dates - Installation
Vacuum system commisionning

## Slide 8
Conclusions
Schedule written outlined;
Removal procedures established and procurement of critical items ongoing or completed;
Storage foreseen at point 8;
Any outstanding items or interventions missing?.