Muon Cooling for a Neutrino Factory and Muon Collider
MAUS - Overview
Chris Rogers,
ASTeC,
Rutherford Appleton Laboratory

---
High Energy Muon Facilities
Overview
- MAUS online
  - November, December, February runs
- MAUS offline
  - Batch production
- Unit test coverage
- Documentation and Integration Testing
- Others will cover also
  - Geometry and Monte Carlo
  - Global reconstruction
  - Detector reconstructions

---
Responsibility/Block Diagram
Project management
Rogers
Build system
Rogers
QA
Rogers
Documentation
Rogers
Geometry + fields
Ricciardi/Bayes
Geant4 Simulation
Rogers/Bayes
Data flow/API
Rogers/Richards
TOF
Rajaram
KL
Bogomilov
Ckov
Cremaldi/Kafka
Tracker
Dobbs/Santos et al
Data Unpacking
Karadzhov
EMR
Karadzhov/Ruslan
Accelerator physics analysis
Rogers/Lane
Detector Integration
Taylor/Lane

---
MAUS online
- Before the last CM
  - MAUS failed to run properly in control room
  - Issue to do with incorrect data structure following Unpacking
    - Rogers bug
  - Operated successfully during
    - December shifter training
    - December run and
    - Wednesday's run
- Still not comfortable with system robustness
  - No easy roll back capability
  - Not properly version controlled
  - Integration tests need more work
- But it is converging

---
Batch production
- Automatic batch production (MC + recon)
  - Watches for data moving onto GRID
  - Runs reconstruction, Monte Carlo job automatically and pushes data to data server
  - MAUS end game
- Needs time-indexed Configuration Database data
- Needs decent Monte Carlo beam generator

---
Test coverage - python
ReducePyTOFPlot	3%	Durga Rajaram
MapPyTOFPlot	12%	Durga Rajaram
framework.merge_output	18%	Alex Richards
framework.input_transform	20%	Alex Richards
MapPyScalersDump	45%	?
docstore.MongoDBDocumentStore	49%	Alex Richards
ReducePyCkovPlot	60%	Gene Kafka
docstore.DocumentStore	68%	Alex Richards
framework.utilities	73%	Chris Rogers
framework.multi_process	79%	Chris Rogers
Overall test (line) coverage is 75%

---
Test coverage - C++
src/common_cpp/API	51.8	Alex Richards
src/common_cpp/DetModel/SciFi	53.7	Chris Heidt
src/common_cpp/JsonCppStreamer	59.9	Alex Richards
src/input/InputCppDAQData	63.9	Yordan Karadzhov
src/common_cpp/JsonCppProcessors/Common	66.7	Chris Rogers
src/common_cpp/Utils	67.2	Durga Rajaram
src/input/InputCppDAQOfflineData	67.3	Yordan Karadzhov
- Overall test (line) coverage is 69%
- Not keen for this to dip any lower

---
Documentation/Integration Tests
- As functionality improves focus turns to documentation
  - Core documentation I think is coming together
  - Needs improved documentation on detectors
- Also like to have decent integration testing
  - Unit tests = “does this function do what I think?”
  - Integration tests = “do my e.g. reconstruction residuals look good”
  - Already started for online data