## Slide 1
EVM update of LIU-PS (1/2)
# | Work package |  |  |  | 
LIU-PS01 | Management |  |  | 600 | 
LIU-PS02 | Beam dynamics |  |  | 140 | 
LIU-PS03 | Magnets |  |  | 1000 | 
LIU-PS04.1 | Low-level RF |  |  | 1395 | 
LIU-PS04.2 | High-power RF |  |  | 5200 | 
LIU-PS04.3 | Transverse damper |  |  | 395 | 
LIU-PS04.4 | RF controls | No WP |  |  | 
LIU-PS05 | Power converters |  |  | 2640 | 
LIU-PS06 | Beam instrumentation |  |  | 1012 | 
LIU-PS07 | Beam intercepting devices |  |  | 600 | 
LIU-PS08 | Vacuum system |  |  | 682 | 
LIU-PS09 | Injection |  |  | 2765 | 
LIU-PS10 | Extraction and transfer | No WP |  |  | 
Unchgd.
Updated
Budget [kCHF]
Confirm.

## Slide 2
EVM update of LIU-PS (2/2)
# | Work package |  |  |  | 
LIU-PS11 | Controls |  |  | 121 | 
LIU-PS12 | Electrical systems |  |  | 75 | 
LIU-PS13 | Cooling and ventilation | No WU |  |  | 
LIU-PS14 | Installation, transport, etc. |  |  | 1470 | 
LIU-PS15 | Civil engineering |  |  | 3100 | 
LIU-PS16 | Radiation protection |  |  | 560 | 
LIU-PS17 | Interlock systems | No WU |  |  | 
LIU-PS18 | Alarms | No WU |  |  | 
LIU-PS19 | Access system doors | No WU |  |  | 
LIU-PS20 | Survey |  |  | 50 | 
LIU-PS21 | Commissioning, operation |  |  | 230 | 
LIU-PS22 | Dismantling | No WU |  |  | 
Next step: Move from ‘draft4’ status to baseline in EVM (end of Jan.)
Unchgd.
Updated
Budget [kCHF]
Confirm.

## Slide 3
LIU-PS budget 2013
Global cut by 26 % (all machines)  Adjustments according to needs during year