## Slide 1: WP12: Innovative RF Technologies
Co-ordinators:
Peter McIntosh (STFC Daresbury Laboratory)
Wolf Dietrich-Moller (DESY)
Stephane Chel (CEA)
Co-ordinators:
Peter McIntosh (STFC Daresbury Laboratory)
Wolf Dietrich-Moller (DESY)
Juliette Plouin (CEA)

## Slide 2: EUCARD-2 Funding
EUCARD-2 officially started on 1st May 2013.
Formal funding of collaborator contributions has been initiated:
  Supporting Staff, Consumables, Prototypes and Travel.
EUCARD-2 Website is live at:
  http://eucard2.web.cern.ch/EuCARD2/index.html

## Slide 3: WP12 Resources
12.1
12.2
12.3
12.4
12.5

## Slide 4: WP12 Milestones
Milestone | Title | Beneficiary | Date | Comments
MS87 | Fundamental SRF Thin Film physics report | CEA | M48 | Final Activity Report
MS84 | Deposition test facility designed at CEA. | CEA | M40 | Facility designed and validated
MS78 | Characterisation test facility implemented at HZB | HZB | M30 | Facility implemented and validated
MS88 | Report summarising the results obtained in characterising the various new thin film technologies developed, which include both multilayer and monolayer techniques | CEA | M48 | Final Activity Report
MS81 | RF design CLIC_DDS_B | UNIMAN | M36 | Activity Report.
MS86 | RF design of fully interleaved structure and CLIC SW study. | UNIMAN | M45 | Activity Report. Concluding final report
MS76 | High power RF components fabricated and tested at low level | CEA | M24 | Prototype completed and validated
MS74 | Design concept RF front end | PSI | M12 | Activity Report
MS77 | Phase stabilisation experiment design | ULANC | M24 | Activity Report
MS79 | Crab cavity electromagnetic design | ULANC | M30 | Activity Report
MS82 | Completed coupled cavity simulations of 8-cavity module | UNIMAN | M36 | Activity Report
MS80 | Demonstrated operation of improved deposition system, Pb layers of 1 μm in thickness. | NCBJ | M30 | Report on sample characterisation
MS73 | Commissioning of the SAPI for operation with metal photocathodes | STFC | M8 | Publication report
MS75 | Investigation of quantum yield and energy spectrum of the electrons, emitted from the metal photocathode surface in SAPI | STFC | M18 | Intermediate scientific report
MS83 | Manufacturing and commissioning of the photocathode transport system | STFC | M36 | Technical design report
MS85 | Investigation of the brightness of different metal photocathodes in a S-band NCRF gun | STFC | M42 | Scientific report
Task 12.2
Task 12.3
Task 12.4
Task 12.5

## Slide 5: WP12 Deliverables
Deliverable | Title | Beneficiary | Date | Comments
D12.1 | Deposition test facilities implemented and verified at CERN and INPG. | CERN | M18 | Report
D12.5 | First resonator deposited and qualified at CERN. | CERN | M36 | Report
D12.10 | Cavity deposited and qualified at CEA. | CEA | M48 | Report
D12.2 | Initial progress report of task 12.3. | CERN | M18 | Report
D12.6 | Intermediate progress report of task 12.3. | CERN | M36 | Report
D12.11 | Final report of task 12.3. | CERN | M48 | Report
D12.3 | Design of electronics for XFEL HOM diagnostics. | DESY | M18 | Report
D12.7 | Completed characterisation of HOMs in the 8-cavity XFEL 3HC module. | UNIMAN | M36 | Report
D12.12 | Report on characterisation of HOMs in XFEL coupled 3HC cryomodule. | UNIMAN | M48 | Report
D12.4 | Scientific report on photocathode R&D. | STFC | M18 | Report
D12.8 | Optimised procedure for microdorplets flattening with an UV laser. | NCBJ | M36 | Report
D12.9 | Pb/Nb plug photocathodes measurements and characterization. | HZDR | M42 | Report
D12.13 | Results of DAC implementation in SRF guns. | HZB | M48 | Report
Task 12.2
Task 12.3
Task 12.4
Task 12.5

## Slide 6: EUCARD-2 Reporting
EU Reports Required: Fewer than EUCARD!
Structure: 1 report/year
  plus updating of the 12-month report to become the Period 1 Report).
Deadlines (for each report):
  Input from Task Leaders to WP Coordinators Y+10 10 May
  Input from WP Coordinators to Project Coord. Y+20 20 May
  Draft submitted to Steering Committee Y+30 30 May
  Draft approved by GB at Annual Meeting ~10 June
  Report submitted to EC (when required) Y+60 30 June
Size:
  Inputs from Task Leaders: maximum 2 pages, including 1 or 2 pictures, graphs, tables.
  Inputs from WP coordinators: input from Tasks (between 8 and 12 pages) plus an executive summary.
No | Type | From Month | To Month | End of reporting period | Notes
1 | Internal Activity Report | 1 | 12 | 30.04.2014 | 
 | Period 1 Activity Report | 1 | 18 | 30.10.2014 | updated IAR
2 | Mid Term Activity Report | 19 | 24 | 30.04.2015 | 
3 | Period 2 Activity Report | 19 | 36 | 30.04.2016 | 
4 | Period 3 Activity Report | 37 | 48 | 30.04.2017 | 

## Slide 7: WP12 Annual Reviews
Propose to host WP12 Annual Review meetings @ ~Y-30 (April 1st 2014, 15, 16 and 17) to fulfil co-ordination and reporting requirements.
  Dates/locations to be confirmed in consultation with Task coordinators.
Let’s get started!

## Slide 8
Thank you for all your on-going support in delivering a High Impact Innovative RF Programme.