## Slide 1: CVMFS Deployment Task Force
Mattia Cinquilli
Stefan Roiser
CERN IT/ES

## Slide 2: Important site announcement
Recommended CVMFS client versions
  Sites that need NFS export: 2.1.8
    NFS functionality has been extensively tested for this version and proven to work well on “big” sites
    For non NFS usage there is an issue with inodes in this series where the client times out on file access, therefore …
  Sites that don’t need NFS: 2.0.19
(not the scope of this talk but important enough to disseminate here)

## Slide 3: Status/plans ATLAS, LHCb
Deployment target date is set to 30 April ’13
  GGUS tickets with reminders have been sent this week to the concerned sites
    Currently 18 sites not finished with deployment
After this day no new software is going to be deployed in “old shared software areas”
Task force for these two experiments can be considered closed by that day
10
4
4

## Slide 4: Status/plans CMS, Alice
Alice currently testing CVMFS within their workflows
  List of sites shall be communicated shortly to the TF
CMS remaining sites will be contacted at the same time as Alice
  Currently 11 sites missing deployment
-> second deployment “wave” starting in spring
  No dates (start, deadline for deployment) yet

## Slide 5: General developments
Development of a Nagios probe to test the sanity of the CVMFS client at WNs
  Could be integrated into experiments SAM tests
Establish release procedure
  Ask for sites to join as “pre-production” instances
    Equip a part of their cluster with the latest version
    After a first successful test phase grid wide deployment
  -> Sites are very welcome to join his effort
  (please contact any TF member or wlcg-ops-coord-tf-cvmfs@cern.ch and subscribe to CERN egroup cvmfs-testing@cern.ch)

## Slide 6: Conclusion
2 “waves” of CVMFS deployments
  ATLAS and LHCb finished by 30 April
  ALICE and CMS starting/continuing this spring
Some new developments in progress which will benefit both experiments and sites
  Sites please join the “pre-production” effort