## Slide 1: WLCG Operations Coordination
Andrea Sciabà
IT/SDC
On behalf of the WLCG Operations Coordination team
GDB 11th December 2013

## Slide 2: Outline
Previous report on October 9th
News
Summary of the planning meeting
Status of task forces
Experiment plans during the end-of-year break
Conclusions

## Slide 3: News
New task force on multicore deployment approved
Mandate
  Find out how experiments plan to request and use multicore resources
  Agree on practical multicore resource provisioning models for WLCG and evaluate them at selected sites with real workflows
  Define a deployment strategy
  Drive the deployment process
The scope is Grid resources, not cloud
  But interaction with the Cloud WG is highly desirable
Coordinate also with the Machine/Job features TF
To be led by Alessandra Forti and Antonio Perez-Calero

## Slide 4: Recent and future WLCG Operations Coordination meetings
Planning meeting on November 7th
Until March:
  December 19
  January 16, 30
  February 11: WLCG operations coordination F2F at Pre-GDB
  February 20
  March 6

## Slide 5: News from the planning meeting
Cancelled two TFs previously proposed
  Data access (e.g. Tier-1 WNs in the OPN): limited interest, significant changes to the site network infrastructure
    Replaced by a survey among T1s
  Dynamic Data Placement: postponed until the development phase is concluded for CMS and LHCb

## Slide 6: Experiment plans for the next months (1/2)
ALICE
  Finish conversion to CVMFS
  Rationalisation of SAM tests
    MonaLISA will inject xrootd and VOBOX test results into message bus
ATLAS
  Full reprocessing campaign from April
  Progress with FAX integration and WebDAV deployment
  Commission Rucio with sites
  Work on cloud benchmarking (with HammerCloud?) and multicore resources

## Slide 7: Experiment plans (2/2)
CMS
  Extend multicore testing at sites
  Complete disk/tape separation (3 T1s done)
  Continue scale testing of xrootd federation and deployment of fallback and remote access
  Commission Russian T1
LHCb
  Incremental stripping campaign in spring (6-8 weeks)
  Switch to SL6 as default for user analysis from January
  Consume perfSONAR and WLCG monitoring information in DIRAC

## Slide 8: SL6 task force final report
Positive outcome of the task force
  92.6% of the resources moved to SL6
  Creation of WLCG repository
  Cleaner HEP_OSlibs RPM
  EMI-3 WNs tested and usable
  15/16 T0/1’s done
  124/131 T2’s done
Thanks to Alessandra and all the TF members!

## Slide 9: CVMFS
  ALICE
    New CVMFS target deadline: end of 2013
  CMS
    Only very few sites left!
  Some operational issues to be addressed
    WN caches becoming stale from time to time, need for better fabric monitoring to spot it
    Use a SAM probe (developed by Stefan) to check several aspects of the CVMFS deployment at the site
  CVMFS 2.1.15 is the baseline version

## Slide 10: gLExec
Still about 30 sites to go
  Some sites still needing to migrate to SL6
  And some special cases: USATLAS, ARC CE sites, ALICE sites without CREAM
ALICE and ATLAS still need development
CMS will make gLExec SAM test critical in January
LHCb is testing DIRAC pilot with gLExec

## Slide 11: SHA-2
Since December 1st CAs may decide to issue SHA-2 certificates by default
  CERN CA will do it “when WLCG is ready”, some time early next year
  OSG will start mid January
Only very few StoRM and dCache instances still need upgrading
  Notably FNAL and BNL, to be done by end December
  EGI sites tracked by EGI operations
Experiments look ready

## Slide 12: perfSONAR
All sites must deploy pS 3.3.1 (or later) by April 1st
  The TF provides all the needed support
  Sites not yet ready are now tracked by tickets
    pS down, not registered, not updated, no mesh, etc.
If a pS instance is behind a firewall, it should open access to IPs from CERN+Wigner to allow central operations
Monitoring will be run by OSG Operations
  Need to find someone to take responsibility for the code
More information in TF twiki

## Slide 13: FTS-3
  Service stable in the last 2 months after several bug fixes
  Experiment usage
    ATLAS: 30% of all production transfers + functional tests at all sites
    CMS: 30% of debug transfers
    LHCb: all WAN transfers
  Investigating deployment scenarios
    Single instance clearly the preferred option
    Currently running performance tests comparing autoconfiguration vs. manual configuration
    Need more testing to measure scalability and behaviour when multiple instances run in parallel

## Slide 14: Tracking tools evolution
  Identified which Grid+IT Savannah projects need to be migrated to JIRA
  Message from GGUS team about support over Christmas break:
    GGUS is monitored by a system connected to the on-call service. In case of total GGUS unavailability the on-call engineer (OCE) at KIT will be informed and will take appropriate action. If GGUS is available but there is a problem with the workflow, e.g. ALARM to CERN doesn't generate email notification to the operators, then WLCG should submit an ALARM ticket, notifying Site DE-KIT, which triggers a phone call to the OCE
    if the web service is unavailable, the GOCDB has KIT contact details

## Slide 15: Xrootd
Monitoring status and plans
  Detailed monitoring for dCache can coexist with SHA-2 compliance only for 2.6 and later
    Priority should be given to SHA-2 (i.e. 2.2 is still OK)
  Consolidate GLED collector system and infrastructure
    FAX: 1 collector in US, 1 at CERN, 1 for EOS
    AAA: 1 collector in US, 1 for EOS
  Finalise merging of Dashboard federation monitoring and data popularity monitoring

## Slide 16: Machine/job features
Recently started a collaboration with Igor Sfiligoi to try to converge on a mechanism to minimise draining waste of CPU time for multicore pilots
  Based on bi-directional communication between pilot and resource

## Slide 17: IPv6
Tested a simple recipe to enable IPv6 on SLC6 nodes
  Will be extended to SLC5 as many experiment services still run on it
CMS started testing CMSWEB on IPv6 with promising results and is running data transfer tests between IPv6 SEs since months
ATLAS plans to start DDM transfer tests soon

## Slide 18: WMS decommissioning
Experiment usage
  Still used for a small fraction of CMS analysis
    CMS users strongly encouraged to move to glidein submission
    Usage is indeed decreasing
  About 20 LHCb sites need to be moved to direct submission

## Slide 19: Other task force news
Middleware readiness
  The kick-off meeting will be tomorrow (agenda)

## Slide 20: Experiment plans for the Christmas break
ALICE
  MC production at all sites
  Investigate SLC6 vs. SLC5 job failure rate and CPU/wallclock efficiencies
ATLAS
  MC production: 130M events, ~10 days
  Reprocessing: 2.2 PB of input, ~30 days from next week for 20% of the T1s
  Group production: ~5 weeks on 35% of resources
CMS
  Production and digitisation-reconstruction of Run2 MC samples
  Digitisation-reconstruction of 7 TeV MC for 2011 data
LHCb
  Mainly MC production
All experiments are happy with the “best effort” level of support that sites usually provide in this period

## Slide 21: Conclusions
New task force on multicore deployment approved
Middleware readiness task force is starting its activities
Sites are strongly encouraged to participate to both TFs
The SL6 task force has completed achieving its goal
Experiments will run during the end-of-year break with best effort support as usual