## Slide 1: Status of Action Items from the previous meeting
May 29, 2013
K.Yoshida

## Slide 2: Status of CALET M&S Meeting Action Items at GSFC/NASA on May 25, 2012
Action Items:
  Every Group:
    Suggest names for CALET International Review Board. Nominee must be outside CALET collaboration.
    Evaluate Telemetry Data List (needs to be translated): Start thinking about how to form Level-1 data format to aid the process (with Japan lead). => S.Ozawa/Y.Asaoka
    Think about on-orbit calibration methodology. Please send suggestions to CALET group-at-large. => “On-board calibration” Niita-san’s talk
    Need to consider how to best handle updates for Epics & Cosmos (as well as other simulation codes)? => S.Ozawa/Y.Asaoka
    Need to discuss membership in CGBM group:
      What are the responsibilities? At least one is running shift for GBM monitoring.
      Please review DPAP materials on this subject.
      If suggested member is outside CALET, CALET collaboration will need to approve.
      Experience with HV power supplies is highly desired.
Meeting Finding:
  The CALET M&S group feels it is important to continue the simulation development using Epics, Fluka, and Geant4.
  Suggestion is to have at least an annual CALET (entire) collaboration meeting.

## Slide 3: Status of CALET M&S Meeting Action Items at GSFC/NASA on May 25, 2012
US Group:
  Study issue of needed scale for artificial segmentation:
    Have some initial data.
    We will be requesting additional data from other groups.
  Investigate Epics9.13/Cosmos6.2x configuration:
  Formalize digitization variable naming convention.
  Study Z>20 trigger rate as a function of ISS orbit.
Italian Group:
  Revise unified data format, distribute to the group for review.
Japanese Group:
  Provide PWO ‘personality’ data. (S.Torii) => Closed
  Group will provide updated CALET (flight) mass model. In about one month. (K.Yoshida) => To be beta version
  Group will set up a repository (with version control) for official CALET M&S software and files supporting entire CALET simulation activity. (Y.E.Nakagawa) => Change of the corresponding person: Y.Asaoka (W.U.)
  If required, provide a CALET model distribution tar for each (major) upgrade of Epics/Cosmos. (Y.E.Nakagawa) => Change of the corresponding person: Y.Asaoka (W.U.)
  Provide answers to questions regarding CALET electronics parameters. (S.Torii) => Closed